|  |  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- | --- |
| FPT UNIVERSITY |  |  |
| # Capstone Project Document |  |  |
| Hanging Product Store |  |  |
| Group 8 |  |  |
| Group members | Quan Tien Dan – DanQTSE61144 Tran Quang Phuc – PhucTQSE60993 Nguyen Huy Hoang – HoangNHSE61007 Huynh Cong Duc – DucHCSE61024 |  |
| Supervisor | Mr. Kieu Trong Khanh |  |
| Ext. Supervisor | N/A |  |
| Capstone Project Code | HPS |  |
| – Ho Chi Minh City, 11/05/2015 – |  |  |

This page is intentionally left blank

Table of Contents

Table of Contents	3

List of Tables	6

List of Figures	7

Definitions, Acronyms, and Abbreviations	9

A. Report No.1 Introduction	10

1. Project Information	10

2. Introduction	10

3. Current Situation	10

4. Problem Definition	10

5. Proposed Solution	11

5.1. Feature functions	11

5.2. Advantage and disadvantages	12

6. Functional Requirements	12

7. Role and Responsibility	13

B. Report No. 2 Software Project Management Plan	14

1. Problem Definition	14

1.1. Name of this Capstone Project	14

1.2. Problem Abstract	14

1.3. Project Overview	14

2. Project Organization	16

2.1. Software Process Model	16

2.2. Roles and Responsibilities	20

2.3. Tools and Techniques	20

3. Project Management Plan	22

3.1. Software developement life cycle	22

3.2. Phase Detail	26

3.3. All Meeting Minutes	28

4. Coding Convention	28

C. Report No. 3 Software Requirement Specification	29

1. User Requirement Specification	29

1.1. Guest Requirement	29

1.2. Customer Requirement	29

1.3. Store owner Requirement	29

1.4. Admin Requirement	29

2. System Requirement Specification	30

2.1. External Interface Requirement	30

2.2. System Overview Use Case	31

2.3. List of Use Case	32

3. Software System Attribute	95

3.1. Usability	95

3.2. Reliability	95

3.3. Availability	95

3.4. Security	95

3.5. Maintainability	95

3.6. Portability	95

3.7. Performance	95

4. Conceptual Diagram	95

4.1. Conceptual Diagram	96

D. Report No. 4 Software Design Description	97

1. Design Overview	97

2. System Architectural Design	97

2.1. Web application architecture description	97

2.2. Mobile application architecture description	97

3. Component Diagram	97

4. Detailed Description	98

4.1. Class Diagram	98

4.2. Class Diagram Explanation	98

4.3. Interaction Diagram	99

5. User Interface Design	100

5.1. Guest Interface Design	101

6. Database Design	101

6.1. Logical Diagram	101

6.2. Data Dictionary	101

7. Algorithms	102

7.1. Document Breakdown	102

7.2. String Comparison	105

E. System Implementation & Test	106

1. Introduction	106

1.1. Overview	106

1.2. Test Approach	106

2. Database Relationship Diagram	106

2.1. Physical Diagram	106

2.2. Data Dictionary	106

3. Performance Measures	107

3.1. Clustering Performance	107

4. Test Plan	107

4.1. Features to be tested	107

4.2. Features not to be tested	107

5. System Testing Test Case	108

5.1. Guest Test Case	109

F. Software User’s Manual	111

1. Installation Guide	111

1.1. Setting up environment at server side	111

1.2. Deployment at server side	111

1.3. Setting up the environment at client side	111

2. User Guide	111

G. Appendix	112

List of Tables

Table 1: Roles and Responsibilities	13

Table 2: Hardware Requirement for Server	16

Table 3: Software Process Guideline Question Decision	19

Table 4: Roles and Responsibilities Details	20

Table 5: Software Development Life Cycle Detail	25

Table 6: Phase 1: Requirement Analysis	26

Table 7: Phase 2: System and Software Design	26

Table 8: Phase 3: Implementation and Unit Testing	27

Table 9: Phase 4: Integration and System Testing	28

Table 10: Phase 5: Operation and Maintenance	28

Table 11: Entity Data Dictionary	102

Table 12: Data Dictionary	106

Table 13: Attribute Data Dictionary	107

List of Figures

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)	19

Figure 2: HPS Overview Use Case	31

Figure 3: <Guest> Overview Use Case	32

Figure 4: <Guest> Consign product	32

Figure 5: <Guest> Track product status	40

Figure 6: <Guest> Cancel Consigned Product	43

Figure 7: <Guest> Search product	45

Figure 8 : <Guest> View Detail	47

Figure 9: <Guest> Add to Cart	49

Figure 10: <Guest> Remove Product	50

Figure 11: <Customer> Overview Use Case	52

Figure 12: <Customer> Consign product	53

Figure 13: <Customer> Track product status	60

Figure 14: <Customer> Cancel Consigned Product	63

Figure 15: <Store Owner> Overview Use Case	65

Figure 16: <Store Owner> View Request List	66

Figure 17: <Store Owner> View Request Detail	68

Figure 18: <Store Owner> Normal Accept Request	69

Figure 19: <Store Owner> Accept Request and Set Price	71

Figure 20: <Store Owner> Refuse Request	73

Figure 21: <Store Owner> Publish On Web	75

Figure 22: <Store Owner> Return Product	77

Figure 23: <Store Owner> Pay Consignor	80

Figure 24: <Store Owner> Update Product	82

Figure 25: <Store Owner> Extend Product	85

Figure 26: <Store Owner> Sell Product	88

Figure 27: <Store Owner> View Consignment Statistic	90

Figure 28: Conceptual Diagram	94

Figure 29: <Member> View Friend List	97

Figure 30: <Member> Payment	98

Figure 31: Login	99

Figure 32: Breakdown document flow chart	103

Figure 33: Guest, Member Core Flow	106

Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| HPS | Hanging Product Store |

# Report No.1 Introduction

## Project Information

- Project name: Hanging Product Store

- Project code: HPS

- Product Type: Website Application

- Start Date: May, 11th, 2015

- End Date: August, 28th, 2015

## Introduction

Nowadays, because of the shopping hobbit, many people are willing to buy product even they just use it once. Therefore, they probably have items hanging in their closet that they never use again. Hence, consignment sales service appears.

Currently, in Viet Nam consignment services becomes more popular. There are some consignment sales services but they require consignor brings items to the store and some use manually process in management (give receipts to consignor for tracking).

From above mentioned reasons, this project is going to build an online system for consignment sales service.

## Current Situation

This kind of business is now becoming more popular in daily life, with variety genres of product, no capital. In other country likes US, TheRealReal is very successful. In Viet Nam, there are some consignment sales services such as LALA-Save&Share, khohanghoa.com… They are running their business and expanding their business very well.

## Problem Definition

Here is their advantages and disadvantages:

- LALA-Save&Share:

  - Advantages:

    - Provide online shopping method.

    - Online support available.

    - Support consigned-items tracking.

  - Disadvantages:

    - Doesn’t support online payment for consignor when consigned-items are sold.

    - Consignor has to bring theirs item to the store to consign.

    - Support only fashion product.

- KhoHangHoa.com:

  - Advantages:

    - Support many types of product.

    - Provide online shopping method.

    - Support online payment for consignor when consigned-items are sold.

    - Online support available.

  - Disadvantages:

    - Consignor has to bring theirs item to the store to consign.

    - Consignor cannot track their consigned-items status immediately.

- TheRealReal.com:

  - Advantages:

    - Online support available.

    - Provide online shopping method, online payment for both consignment and purchase.

    - Support product recommendation by season or fashion trend and wish list.

    - Support consigned-items tracking.

  - Disadvantages:

    - Support only fashion product.

    - Consignor has to bring theirs item to the store to consign.

## Proposed Solution

Our system include a web app helps user sell consigned products.

In more detail, our system has the following functions:

### Feature functions

- Admin can create account and manage account.

- Guest can make product consignment request, negotiate with Store owner, search product and buy product. The system support Guest tracking their product status, receive notification about their product status, payment online method and price suggestion.

- Customer can edit profile, search and review their transaction history.

- Store owner can negotiate with Guest about consigned product, raise their products on website and manage their products. The system support Store owner tracking consigned product status, receive notification about consigned product status, payment online method, price suggestion, website statistics.

Store owner can have payment online method.

### Advantage and disadvantages

- Advantages:

  - Support price suggestion.

  - Support online payment method.

  - Support website statistics.

  - Support notification about consigned product status.

  - Support tracking product status.

- Disadvantages:

  - High price products are not support.

  - Support only fashion product.

## Functional Requirements

Function requirements of the system are listed as below:

- Account management

- Product items management

- Raise products on website

- Website’s statistics

- Price suggestion

- Online payment method

- Product status notification

- Product status tracking

## Role and Responsibility

| No. | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | Senior Manager | Instructor | KhanhKT@fpt.edu.vn |
| 2. | Quan Tien Dan | Project Manager, Developer | Team Leader | DanQTSE61144@fpt.edu.vn |
| 2. | Tran Quang Phuc | Developer | Team Member | PhucTQSE60993@fpt.edu.vn |
| 3. | Nguyen Huy Hoang | Developer | Team Member | HoangNHSE61007@fpt.edu.vn |
| 5. | Huynh Cong Duc | Developer | Team Member | DucHCSE61024@fpt.edu.vn |

Table 1: Roles and Responsibilities

# Report No. 2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Hanging Product Store (HPS)

### Problem Abstract

With the increasing of shopping in community, the number of consignment store has started to increase too. A consignor has so many choices to consign his/her product and consignor may receive a lots of consigned product every day. Both consignor and consignee look for a way to perform business transaction online without worries. We propose a solution to solve this problem: a website where consignor and consignee can meet and do consignment business online. For consignor, we provide an easy way to get consignees’ attentions, make contract with them and track consigned product’s status. For consignee, we provide a useful tool to check the consigned products and deal with consignors.

### Project Overview

#### Current Situation

Although there are some shops running this service, most of them are not really effective in helping consignor tracking product’s status, negotiating price between consignor and consignee. When a consignor, especially inexperienced consignor is in need of consignment, they couldn't know how to find a good consignee and wonder if that consignee is reliable. And when product has already been consigned, how could he/she know if consigned product is in store or is being sold? That problem goes to consignees as well. With many consigned products, how could they track each item efficiently? They also need a better way to automatically notify consignors when any actions is applied to consigned products.

#### The Proposed System

Here are functions of each actor our system will provide:

- Admin

  - Account management.

- Guest

  - Make product consignment request.

  - Receive notification about their product status.

  - Track product status.

  - Search product.

  - Order product online.

- Customer

  - Edit profile.

  - Review transaction history.

- Store owner

  - Receive suggested price for product.

  - Raise product on website.

  - Manage consigned product.

  - Have online payment method for payment for customer.

  - Track consigned product status.

  - Receive notification about consigned product status.

  - Have website financial statistics of all business in history.

- System

  - Support send sms to notify product’s status.

  - Support online payment method.

  - Support price suggestion.

  - Support website financial statistics.

#### Boundaries of the System

- People who have computer, laptop or smartphone with internet connection and could run web browser can use this website.

- The complete product of this project includes:

  - The website application.

  - All related documents.

- Language: Vietnamese.

- This project doesn’t support online financial account managing.

#### Development Environment

##### Hardware requirements

Server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wifi (4Mbps) | Cable, Wifi (8Mbps) |
| Operating System | Window Server 2008 Enterprise | Window Server 2012 Enterprise |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53Gz |
| Computer Memory | 1.5 GB RAM | 4 GB RAM |

Table 2: Hardware Requirement for Server

##### Software requirement

- GitHub & TortoiseGit: used for source control.

- NetBean 8.0.2 and Apache Tomcat 8.0.15: used to develop and implement.

- Database: Microsoft SQL Server 2008.

- Models and diagram: StarUML 2.1.4

## Project Organization

### Software Process Model

To determine the right process model for the software process, we answer ten guidelines questions (Sommerville, Software Engineering, 2011):

| No. | Question | Answer | Plan-Driven | Agile |
| --- | --- | --- | --- | --- |
| 1. | Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach. | We need a correct specification and design to coding but a very detailed one is not necessary. | 0.5 | 0.5 |
| 2. | Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods. | No. This is generic product, not bespoke product. A rapid feedback from target customer is not necessary. | 1 | 0 |
| 3. | How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used. | This system will be developed in four month by four people, so we think it is a medium system. | 0.5 | 0.5 |
| 4. | What type of system is being developed? Systems that require a lot of analysis before implementation (e.g., real-time system with complex timing requirements) usually need a fairly detailed design to carry out this analysis. A plan-driven approach may be best in those circumstances. | This is an ecommerce system. Core components require analysis carefully. | 1 | 0 |
| 5. | What is the expected system lifetime? Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team. However, supporters of agile methods rightly argue that documentation is frequently not kept up to date and it is not of much use for long-term system maintenance. | This system may operate in two or three years. | 1 | 0 |
| 6. | What technologies are available to support system development? Agile methods often rely on good tools to keep track of an evolving design. If you are developing a system using an IDE that does not have good tools for program visualization and analysis, then more design documentation may be required. | We have a good tool to tracking change. The IDE support tracking phase. | 0.5 | 0.5 |
| 7. | How is the development team organized? If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams. You may need to plan in advance what these are. | We are a small with four people and we are all living in Ho Chi Minh city. We can have meeting every day. | 0 | 1 |
| 8. | Are there cultural issues that may affect the system development? Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering. This usually requires extensive design documentation, rather than the informal knowledge used in agile processes. | We are all young people and we share common software development knowledge. However, we come from difference part of country and we never met before. | 0.5 | 0.5 |
| 9. | How good are the designers and programmers in the development team? It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code. If you have a team with relatively low skill levels, you may need to use the best people to develop the design, with others responsible for programming. | Although we are confident about software development skill. We are still student and we have no or little experience. | 1 | 0 |
| 10. | Is the system subject to external regulation? If a system has to be approved by an external regulator (e.g., the Federal Aviation Authority [FAA] approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case. | No | 0 | 0 |
| Total |  |  | 6 | 3 |

Table 3: Software Process Guideline Question Decision

As the result, the plan-driven process we choose is waterfall model because of its easy to use and commonly used in software process.

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)

Because of the small size of the team (four people included project manager), we may overlap five phases in waterfall model to cope with change better and to reduce the wasted time (due to the blocking nature of the waterfall model – the following phase must wait until the previous phase has finished).

During Requirement Definition, we will design some component that has clear requirement. During coding, we will fix design problem and so on. We will modify the document produced in each phase to reflect the changes made.

### Roles and Responsibilities

| No. | Full Name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | - Senior Manager | - Monitor project - Mentor Project Manager - Specify user requirement - Review documents - Support technology |
| 2. | Quan Tien Dan | - Project Manager - Business Analyst - Developer - Tester | - Monitor project - Plan and execute project - Design - Programing - Testing |
| 3. | Tran Quang Phuc | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 4. | Nguyen Huy Hoang | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 5. | Huynh Cong Duc | - Team member - Business Analyst - Developer - Tester | - Assist Project Manager - Design - Programing - Testing |

Table 4: Roles and Responsibilities Details

### Tools and Techniques

- Domain knowledge: Principle of Accounting, Consignment Process.

- Server side technique: Database design, OOA, OOD, OOP, MVC, Java.

- Client side technique: Responsive design, HTML5, CSS, JavaScript, AngularJS.

- Communication technique: HTTP, SMTP.

- Web server: Tomcat.

- Web Service: Amazon Product Advertising API.

- Payment Gateway: Paypal

## Project Management Plan

### Software developement life cycle

| Phase | Description | Deliverables | Resource needed | Dependencies and Constraints | Risks |
| --- | --- | --- | --- | --- | --- |
| Requirement Definition | The process of establishing what services are required and the constraints on the system’s operation and development. | Software requirement specification: - System models - User and system requirements Executable prototype Acceptance test plan | 52 man days |  | Lack of domain knowledge. Communication misunderstanding. Conflict objectives, conflict viewpoints. |
| System and Software Design | Design a software structure and an overall system architecture that realizes the specification. | System design description: - System architecture - Database specification - Interface specification - Component Specification System integration test plan | 52 man days | Platform information Software requirement specification Data description | Change to requirements that require major design rework are proposed. Specifications of essential interfaces are not available on schedule. The size of the system has been underestimated. |
| Implementation and Unit Testing | Translate design structure into an executable program or program unit. Unit testing involves verifying that each unit meets its specification. | Program Units Test case | 90 man days | System design description | Software tool cannot be integrated. The time required to develop the software is underestimated. The underlying technology on which the system is build is superseded by new technology. |
| Integration and System Testing | Integrated the individual program unit. Test the complete system to ensure that the software requirements have been meet. | Executable software Test result | 58 man days | System design description System integration test plan Acceptance test plan | Reusable software components contain defects that mean they cannot be used as planned. |
| Operation and Maintenance | This is the longest life cycle phase. The system is installed and put into practical use. Maintenance involves correcting errors which were not discovered in earlier stages of the life cycle, improving the implementation of system units and enhancing the system’s services as new requirements are discovered. | Installation guide User guide | 92 man days | Executable software Software requirement specification | A competitive product is marketed before the system is completed. The database used in the system cannot process as many transactions per second as expected. |

Table 5: Software Development Life Cycle Detail

### Phase Detail

#### Phase 1: Requirement Definition

| Task | Description | Author |
| --- | --- | --- |
| Collect requirements | Find which systems currently provide similar service, their advantages and dis advantages. | DanQT, PhucTQ, HoangNH, DucHC |
| Identify and clarify main functions | Define main functions of system. | DanQT, PhucTQ, HoangNH, DucHC |
| Create System Introduction | Complete Introduction Report. | DanQT, PhucTQ, HoangNH, DucHC |
| Software Project Management Plan. | Prepare Project Management Plan. | DanQT, PhucTQ, HoangNH, DucHC |
| Website Prototype. | Build a prototype of system. | DanQT, PhucTQ, HoangNH, DucHC |
| SRS | Create SRS document. | DanQT, PhucTQ, HoangNH, DucHC |

Table 6: Phase 1: Requirement Analysis

#### Phase 2: System and Software Design

| Task | Description | Author |
| --- | --- | --- |
| Architecture Design | Create an architecture design that can meet system requirements. | DanQT, PhucTQ, HoangNH, DucHC |
| Detailed Design | Create a detailed design with diagrams and relevant artifacts. | DanQT, PhucTQ, HoangNH, DucHC |
| Database Design | Design database. | DanQT, PhucTQ, HoangNH, DucHC |
| Technology research | Research solution for ordered functions. | DanQT, PhucTQ, HoangNH, DucHC |

Table 7: Phase 2: System and Software Design

#### Phase 3: Implementation and Unit Testing

| Task | Description | Author |
| --- | --- | --- |
| Price suggestion and payment function. | Suggest price for consignor and consignee. Perform online payment method. | DanQT |
| Price negotiation between consignor and consignee. | Submit desirable price. Accept suggested price. Refuse suggested price. | PhucTQ |
| Raise product on web and advanced search function. | Raise product on web by season. Search product function. Support shopping online. | HoangNH |
| Consign product and track consigned-product status. | Consign product. Support tracking and notification consigned-product status. | DucHC |
| Unit testing. | Create and perform unit testing for price suggestion and online payment function. | DanQT |
|  | Create and perform unit testing for price negotiation function. | PhucTQ |
|  | Create and perform unit testing for raise product on web and advanced search function. | HoangNH |
|  | Create and perform unit testing for consign product and tracking consigned-product status function. | DucHC |

Table 8: Phase 3: Implementation and Unit Testing

#### Phase 4: Integration and System Testing

| Task | Description | Author |
| --- | --- | --- |
| Integration Testing | Write test case and test for integrate functions. | DanQT, PhucTQ, HoangNH, DucHC |
| System Testing | Write test case and test for whole system. | DanQT, PhucTQ, HoangNH, DucHC |

Table 9: Phase 4: Integration and System Testing

#### Phase 5: Operation and Maintenance

| Task | Description | Author |
| --- | --- | --- |
| Installation Guide | Complete installation guide | DanQT, PhucTQ, HoangNH, DucHC |
| User’s Guide | Complete user’s guide | DanQT, PhucTQ, HoangNH, DucHC |

Table 10: Phase 5: Operation and Maintenance

### All Meeting Minutes

## Coding Convention

- Naming Convention:

  - For variable and function name: Camel case

  - For class name: Pascal case

- Code Examples

  - Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”. http://www.oracle.com/technetwork/java/codeconventions-150003.pdf

# Report No. 3 Software Requirement Specification

## User Requirement Specification

### Guest Requirement

A guest of this system has the following abilities:

- Consign product.

- Register.

- Login.

- Search product.

- Track consignment status or cancel consignment with consignmentID.

- Buy product.

### Customer Requirement

A customer of this system has the following abilities:

- Consign product.

- Register.

- Login.

- Search product.

- Track consignments status or cancel consignments.

- Buy product.

- Edit profile.

### Store owner Requirement

A store owner of this system has the following abilities:

- View consignment requests.

- View consignment request detail.

- Accept or refuse consignment request.

- View product status.

- Cancel consignments.

- Publish product on web.

- Pay consignor with online payment.

- View selling statistic.

- Edit profile.

### Admin Requirement

An admin of this system has the following abilities:

- Create new user.

- De-active user.

- Active user.

- Update user profile.

## System Requirement Specification

### External Interface Requirement

#### User Interface

- The guest and member’s graphics user interface is the GUI should be simple, clear, easy to understand so consignor can consign their items easier.

- The store owner’s graphics user interface should provide overall information for store owner.

#### Hardware Interface

#### Software Interface

#### Communication Protocol

### System Overview Use Case

Figure 2: HPS Overview Use Case

### List of Use Case

#### <Guest>Overview Use Case

Figure 3: <Guest> Overview Use Case

##### <Guest> Consign product

Use Case Diagram

Figure 4: <Guest> Consign product

Use Case Specification

| USE CASE – DHP01 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP01 | Use Case Version | 2.0 |
| Use Case Name | Consign product |  |  |
| Author | DucHC |  |  |
| Date | May 23, 2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest to consign product. Goal: - Guest sends consign requests successfully. Triggers: - Guest sends command to consign product. Preconditions: N/A Post Conditions: - Success: Show success message. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest sends command to consign product.; System requires guest to input following information of product: - Product name: - Free text input. - Min-length: 5 characters. - Max-length: 50 characters. - Required. - Serial number: free text input. - Purchased date: - Guest picks a date. - Default date: current date. - Required. - Category: - Option (example: Shirt, Pants, Shoes, Hat, Glass…). - Required. - Brand: - Free text input. - Max-length: 50 characters. - Description: free text input. - Product’s image: - Image of product (type). - Required. Systems also shows following component: - Select image: send command to browse image in guest’s computer. - Change: send command to browse image in guest’s computer. - Remove: send command to remove image. - Next: send command completed inputting product’s information.. 2; Guest inputs and sends product’s information to system. [Alternative 1, 2,3]; System calls “Suggest price” function to get basic price for product. System gets all suitable stores for product based on category, calculates price of each store then shows it to guest with following information: - Name: label. - Address: label. - Reliability: label. - Price: label. - Choose: guest chooses one of listed stores. Systems also shows following component: - Back: Send command to go back to input information of product. - Next: Send command to finish choosing store. [Exception 1,2,3,4] [Alternative 4]. 3; Guest chooses a store and informs system. [Alternative 5]; System requires guest to provide personal information listed below: - Full name: - Free text input. - Min-length: 5 characters. - Max-length: 50 characters. - Required. - Delivery date: - From: - Guest picks a date. - Default date: today. - Required. - “To” - Guest picks a date. - Default date: today. - Required. - Address: free text input. - Contact by: Guest chooses one of 3 options: “Phone”, “Email” and “Both”. - Phone: free text input. - Email: free text input. - Payment method: guest chooses one of 2 options: “Cash” and “Credit card”. - Card number: free text input. - Card owner: free text input. Systems also show following component: - Back: send command to go back to store-choosing step. - Consign: send command to complete inputting personal information. [Exception 5]. 4; Guest inputs and sends personal information to system. [Alternative 6,7,8,9,10,11]; System completes consigning request with all the information guest provides. A successful message will be shown. Guest will get a code to check consigned-product status. [Exception 6,7,8,9,10,11,12,13]. Alternative Scenario: No; Actor Action; System Response. 1; Guest selects image in providing product’s info step.; System requires guest to browse image in guest’s computer and upload on page.. 2; Guest changes image in providing product’s info step.; System requires guest to browse image in guest’s computer and upload on page.. 3; Guest removes image in providing product’s info step.; Image is removed.. 4; System cannot find product with provided info. A message “We could not find your product. We will record this consignment and send it to store owner you choose. They will contact you as soon as possible.” will be shown.. 5; Guest sends request to go back to providing product’s information step.; Systems shows providing product’s info step.. 6; Guest chooses “Phone” option in providing Personal info step.; “Phone” free text input will be shown and be required. “Email” free text input will be hidden.. 7; Guest chooses “Email” option in providing Personal info step.; “Email” free text input will be shown and be required. “Phone” free text input will be hidden.. 8; Guest chooses “Both” option in providing personal info step.; Both “Phone” free text input and “Email” free text input will be shown and be required.. 9; Guest chooses “Cash” option in providing personal info step.; “Card number” free text input and “Card owner” free text input will be hidden.. 10; Guest chooses “Credit card” option in providing personal info step.; “Card number” free text input and “Card owner” free text input will be shown and be required.. 11; Guest sends request to go back to store-choosing step.; Systems shows store-choosing step.. Exceptions: No; Actor Action; System Response. 1; Inputted value of “Product name” field is less than 5 characters or longer than 50 characters.; System shows error message: “Product name must be between 5-50 characters”.. 2; Purchased date is not selected.; System shows error message: “Please choose a date”.. 3; No category is selected.; System shows error message: “Please choose a category”.. 4; No image is uploaded.; Show message error: “Please upload an image of your product”.. 5; No store is chosen.; System shows error message: “Please choose a store to consign”.. 6; Inputted value of “Full name” field is less than 5 characters or longer than 50 characters.; System shows error message: “Full name must be between 5-50 characters”.. 7; “From” date is not selected.; System shows error message: “Please choose from date”.. 8; “To” date is not selected.; System shows error message: “Please choose to date”.. 9; “From” date is bigger than “To” date.; System shows error message: “From date must be smaller than to date”.. 10; Inputted value of “Phone” field is empty.; System shows error message: “Phone is required”.. 11; Inputted value of “Email” field is empty.; System shows error message: “Email is required”.. 12; Inputted value of “Card number” field is empty.; System shows error message: “Credit card is required”.. 13; Inputted value of “Card owner” field is empty.; System shows error message: “Card owner is required”.. Relationships: - Including use-case: Suggest Price. Business Rules: - In store-choosing step, system finds stores that sell this kind of product, based on their category, then system uses price suggestion service to get the basic price of the product, based on information that guest provided. System will calculate suggestion price for each store based on basic price and formula of each store. - If price suggestion service cannot find product, a message “We could not find your product. We will record this consignment and send it to store owner you choose. They will contact you as soon as possible.” will be shown and guest will continue to choose store without suggested price. - “Reliability” attribute of store is based on number of successful consignments on total consignments that store had done in history. - After sending consignment request, guest will receive a code to track product’s status and also consignment’s status. Guest can also use it to cancel consignment. - Store owner will contact and receive product on the day guest chose. But store owner has the right to cancel consignment if product doesn’t resemble the information guest provided. - The formula here: (Basic Price * 60%) *(1 ± formula /100 ) - Format for tracking code: (First letter of product’s name) + (first letter of consignor’s name) + (2 digits of number of consignment made on current date) + (2 digits of current day) + (2 digits of current month) + (last 2 digits of current year). - Consignment status when created is “NOT AVAILABLE”. |

##### <Guest> Track product Status

Use Case Diagram

Figure 5: <Guest> Track product status

Use Case Specification

| USE CASE – DHP03 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP03 | Use Case Version | 2.0 |
| Use Case Name | Track product status |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest to track product status by code. Goal: - Guest views product’s current status successfully. Triggers: - Guest sends tracking product’s status command. Preconditions: N/A Post Conditions: - Success: View product’s current status. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest sends tracking product’s status command.; System requires guest to input “Code” - free text input. System also shows “Check” to send command to check product’s status with inputted code.. 2; Guest inputs code and sends it to system.; System finds product with provided code and shows guest with following information: - Image: image of product. - Product name: label. - Consigned-price: label. - Consigned date: label. - Product’s status: label. - Product’s owner: - Name: label. - Address: label. - Phone: label. - Email: label. - Payment method: label. - Store owner’s name: label. System also shows “Cancel” to send command to cancel consignment. [Exception: 1, 2]. Alternative Scenario: N/A Exceptions: No; Actor Action; System Response. 1; Inputted value of “Code” field is null.; System shows error message: “Code is required”.. System cannot find product with provided code.; System shows error message: “We could not find product with this code”.. Relationships: - Extending use-case: Cancel product (Guest sends a request to cancel a consigned products). Business Rules: - Guest can only track product’s status by code. - Code is generated from consignment of consigned product. - When status is “Sold” or “Completed”, guest cannot cancel consigned product anymore. |

##### <Guest> Cancel Consigned Product

Use Case Diagram

Figure 6: <Guest> Cancel Consigned Product

Use Case Specification

| USE CASE – DHP05 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP05 | Use Case Version | 2.0 |
| Use Case Name | Cancel consigned product |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest to cancel a consigned product. Goal: - Guest cancels a consigned product successfully. Triggers: - Guest sends canceling consigned product command. Preconditions: - Guest is viewing a consigned product’s information. - Status of product is neither “Sold” nor “Completed”. Post Conditions: - Success: Product’s status is changed to “Canceled”. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest sends canceling consigned product command. [Alternative 1, 2]; System shows a confirming message if guest really wants to cancel this consigned product with two options “Yes” and “No”.. Guest chooses “Yes” option. [Alternative 3]; Product’s status is changed to “Canceled”.. Alternative Scenario: Step; Actor Action; System Response. 1; Guest sends canceling consigned product command when status is “Waiting” or “Accepted”.; System shows message: “Are you sure you want to cancel this consigned product?” with two options “Yes” and “No”.. 2; Guest sends canceling consigned product command when status is “In inventory” or “On web”.; System shows message: “Are you sure you want to cancel this consigned product? You will pay forfeit for this action.” with two options “Yes” and “No”.. 3; Guest chooses “No” option.; Message will disappear.. Exceptions: N/A Relationships: - Extended Use-case: Track product status. Business Rules: - Guest can only cancel product before it’s sold. - If guest cancels before store owner gets product, consign product process will be stopped. - If guest cancels after store owner gets product, guest will be informed to take back product in a specific time and pay a forfeit for canceling consignment. After that time and guest doesn’t come to take back product, store owner will have it. |

##### <Guest> Search Product

Use Case Diagram

Figure 7: <Guest> Search product

Use Case Specification

| USE CASE – HPS001 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS001 | Use Case Version | 2.0 |
| Use Case Name | Search Product |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user to search product information by its name and category. Goal: - A list of products will be shown to user. Triggers: - User can search product to get product’s information. - User can choose top product’s category include: “Nam”, “Nữ”, “Trẻ em” or “Tất cả”, inputs to a free text input and send “Search Product” command. Preconditions: - User is in home page or category page. Post Conditions: - Success: Show search results which include a list of product. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User choose product’s category include: “Nam”, “Nữ”, “Trẻ em” or “Tất cả”.. 2; User inputs the product’s name into free text input.. 3; User send “Search Product” command.; [Exception 1] System will show a list of product as a grid and order by product name. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Search not found; System will show a message: “Không tìm thầy sản phẩm nào phù hợp.”. Exceptions: N/A Relationships: - Extending Use-cases: Extended by View Detail (Search function has the result and user send “View Product Detail” command). Business Rules: - Search by product name and category. - All products with relative name which user inputted will be show. The results will show a list of product and order by product name. |

##### <Guest> View Detail

Use Case Diagram

Figure 8 : <Guest> View Detail

Use Case Specification

| USE CASE – HPS002 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS002 | Use Case Version | 2.0 |
| Use Case Name | View Detail |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user to view product detail information. Goal: - A product detail will be shown to user. Triggers: - User send “View Product Detail” command. Preconditions: - At least 1 product item available. Post Conditions: - Success: Show product detail information in detail page. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User send View Product Detail command.; System will show product information which contains: - “Tên” : Label - “Tình trạng”: Label - “Số Serial” : Label - “Mô tả”: Textarea - “Hình ảnh”: Image - “Tên chủ cửa hàng”: Label - “Email”: Label - “Số điện thoại”: Label - “Địa chỉ”: Label - A command to order product.. Alternative Scenario: N/A Exceptions: N/A Relationships: - Extending Use-cases: Extend from Search Product (Search keyword has the result and user click a result item). - Extended by Order Product(User send “Order Product” command). Business Rules: - Details of product will be displayed to user. |

##### <Guest> Order Product

Figure 9: <Guest> Order Product

Use Case Specification

| USE CASE – HPS003 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS003 | Use Case Version | 2.0 |
| Use Case Name | Order Product |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user order product. Goal: - Product will be ordered by user. Triggers: - User send “Order Product” command. Preconditions: - User is in product detail page. Post Conditions: - Success: Show success message, create an order of this product with user information - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User send “Order Product” command.; System will navigate to enter user’s information include: - “Tên”: Free text input, max length: 50. - “Email”: Free text input, regular expression: “^[a-zA-Z0-9_.+-]+@[a-zA-Z0-9-]+\.[a-zA-Z0-9-.]+$". - “Địa Chỉ”: Free text input. - “Số Điện Thoại”: Free text input, min length: 9, max length: 11. - A command to finish action. [Alternative 1]. 2; User input information.. 3; User send “Confirm Information” command.; [Exception 1,2] [Alternative 2] System create an order of this product with user information.. Alternative Scenario: No; Actor Action; System Response. 1; If product have been ordered; System will show message: “Món hàng này đã có A người đặt, có thể bạn sẽ không mua được món hàng, vui lòng liên hệ với chủ cửa hàng để biêt thêm." With A is number of orders.. 2; If product is not special product.; System will send sms to notify price to user.. Exceptions: No; Actor Action; System Response. 1; User not fills all required textbox; Show message: “Vui lòng nhập thông tin vào nhưng ô bắt buộc.”. 2; User enter phone number is existed in another order of this product.; Show message: “Số điện thoại đã sử dụng để đặt món hàng này”.. Relationships: - Extending Use-cases: Extend from Product Detail (Search function has the result and user send “View Product Detail” command). Business Rules: - All require fill must be filled. - User can’t use same phone number to order same product. |

#### <Customer>Overview Use Case

Figure 10: <Customer> Overview Use Case

##### <Customer> Consign Product

Use Case Diagram

Figure 11: <Customer> Consign product

Use Case Specification

| USE CASE – DHP02 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP02 | Use Case Version | 2.0 |
| Use Case Name | Consign product |  |  |
| Author | DucHC |  |  |
| Date | May 23, 2015 | Priority | High |
| Actor: - Customer Summary: - This use case allows customer to consign product. Goal: - Customer sends consign requests successfully. Triggers: - Customer sends command to consign product. Preconditions: - User logged in as Member. Post Conditions: - Success: Show success message. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Customer sends command to consign product.; System requires customer to input following information of product: - Product name: - Free text input. - Min-length: 5 characters. - Max-length: 50 characters. - Required. - Serial number: free text input. - Purchased date: - Customer picks a date. - Default date: today. - Required. - Category: - Option (example: Shirt, Pants, Shoes, Hat, Glass…). - Required. - Brand: - Free text input. - Max-length: 50 characters. - Description: free text input. - Product image: - A large field to show image of product. - Required. Systems also show following component: - Select image: send command to browse image in customer’s computer. - Change: send command to browse image in customer’s computer. - Remove: send command to remove image. - Next: send command to complete inputting product’s information.. 2; Customer inputs and sends product’s information to system. [Alternative 1, 2,3]; System calls “Suggest price” function to get basic price for product. System gets all suitable stores for product based on category, calculates price of each store then shows it to customer with following information: - Name: label. - Address: label. - Reliability: label. - Price: label. - Choose: customer chooses one of listed stores. Systems also show following component: - Back: send command to go back to input information of product. - Next: send command to finish choosing store. [Exception 1,2,3,4] [Alternative 4]. 3; Customer chooses a store and informs system. [Alternative 5]; System requires customer to provide personal information listed below: - Full name: - Free text input. - Min-length: 5 characters. - Max-length: 50 characters. - Required. - Delivery date: - From: - Customer picks a date. - Default date: today. - Required. - “To” - Customer picks a date. - Default date: today. - Required. - Address: free text input. - Contact by: customer chooses one of 3 options: “Phone”, “Email” and “Both”. - Phone: free text input. - Email: free text input. - Payment method: customer chooses one of 2 options: “Cash” and “Credit card”. - Card number: free text input. - Card owner: free text input. Systems also show following component: - Back: - Back: send command to go back to store-choosing step. - Consign: send command to complete inputting personal information. System automatically fills all information based on customer’s profile and allows customer to change it. [Exception 5]. 4; Customer inputs and sends information to system. [Alternative 6,7,8,9,10,11]; System completes consigning request with all the information customer provides. A successful message will be shown. [Exception 6,7,8,9,10,11,12,13]. Alternative Scenario: No; Actor Action; System Response. 1; Guest selects image in providing product’s info step.; System requires guest to browse image in guest’s computer and upload on page.. 2; Guest changes image in providing product’s info step.; System requires guest to browse image in guest’s computer and upload on page.. 3; Guest removes image in providing product’s info step.; Image is removed.. 4; System cannot find product with provided info. A message “We could not find your product. We will record this consignment and send it to store owner you choose. They will contact you as soon as possible.” will be shown.. 5; Guest sends request to go back to providing product’s info step.; Systems shows providing product’s info step.. 6; Guest chooses “Phone” option in providing Personal info step.; “Phone” free text input will be shown and be required. “Email” free text input will be hidden.. 7; Guest chooses “Email” option in providing Personal info step.; “Email” t free text input will be shown and be required. “Phone” free text input will be hidden.. 8; Guest chooses “Both” option in providing personal info step.; Both “Phone” free text input and “Email” free text input will be shown and be required.. 9; Guest chooses “Cash” option in providing personal info step.; “Card number” free text input and “Card owner” free text input will be hidden.. 10; Guest chooses “Credit card” option in providing personal info step.; “Card number” free text input and “Card owner” free text input will be shown and be required.. 11; Guest sends request to go back to store-choosing step.; Systems shows store-choosing step.. Exceptions: No; Actor Action; System Response. 1; Inputted value of “Product name” field is less than 5 characters or longer than 50 characters.; System shows error message: “Product name must be between 5-50 characters”.. 2; Purchased date is not selected.; System shows error message: “Please choose a date”.. 3; No category is selected.; System shows error message: “Please choose a category”.. 4; No image is uploaded.; Show message error: “Please upload an image of your product”.. 5; No store is chosen.; System shows error message: “Please choose a store to consign”.. 6; Inputted value of “Full name” field is less than 5 characters or longer than 50 characters.; System shows error message: “Full name must be between 5-50 characters”.. 7; “From” date is not selected.; System shows error message: “Please choose from date”.. 8; “To” date is not selected.; System shows error message: “Please choose to date”.. 9; “From” date is bigger than “To” date.; System shows error message: “From date must be smaller than to date”.. 10; Inputted value of “Phone” field is empty.; System shows error message: “Phone is required”.. 11; Inputted value of “Email” field is empty.; System shows error message: “Email is required”.. 12; Inputted value of “Card number” field is empty.; System shows error message: “Credit card is required”.. 13; Inputted value of “Card owner” field is empty.; System shows error message: “Card owner is required”.. Relationships: - Including use-case: Suggest price. Business Rules: - In store-choosing step, system finds stores that sell this kind of product, based on their category, then system uses price suggestion service to get the basic price of the product, based on information that guest provided. System will calculate suggestion price for each store based on basic price and formula of each store. - If price suggestion service cannot find product, a message “We could not find your product. We will record this consignment and send it to store owner you choose. They will contact you as soon as possible.” will be shown and guest will continue to choose store without suggested price of store owners. - “Reliability” attribute of store is based on number of successful consignments on total consignments that store had done in history. - Store owner will contact and receive product on the day customer chose. But store owner has the right to cancel consignment if product doesn’t resemble the information customer provided. - Store owner will use information that customer provides in consignment, not in customer’s profile. - Even it is not customer who will deal with store owner in this consignment, this will be saved in customer’ history. - The formula here: (Basic Price * 60%) *(1 ± formula /100 ) - Format for tracking code: (First letter of product’s name) + (first letter of consignor’s name) + (2 digits of number of consignment made on current date) + (2 digits of current day) + (2 digits of current month) + (last 2 digits of current year). - Consignment status when created is “NOT AVAILABLE”. |

##### <Customer> Track Product Status

Use Case Diagram

Figure 12: <Customer> Track product status

Use Case Specification

| USE CASE – DHP04 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP04 | Use Case Version | 2.0 |
| Use Case Name | Track product status |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Customer Summary: - This use case allows customer to track product status. Goal: - Customer view product’s current status successfully. Triggers: - Customer sends tracking product’s status command. Preconditions: - User logged in as customer. Post Conditions: - Success: View product’s current status. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Customer sends tracking product’s status command.; System shows a table of consigned product with following information: - Product name: label. - Consigned date: label. - Consigned price: label. Each row will have a “Details” for viewing details of a consigned product.. 3; Customer chooses a consigned product to view details.; System shows consigned product’s details with following information: - Image: A large field to show image of product. - Product name: label. - Consigned-price: label. - Consigned date: label. - Product’s status: label. - Product’s owner: - Name: label. - Address: label. - Phone: label. - Email: label. - Payment method: label. - Store owner’s name: label. - System also shows: - “Cancel”: send command to cancel consignment. - “Back”: send command to go back to view listed consigned products. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Customer sends request to go back to view listed consigned products.; System shows listed consigned products.. Exceptions: N/A Relationships: - Extending Use-case: Cancel product (Customer sends request to cancel a consigned product). Business Rules: - Customer can view consigned products of all consignments he/she had done in history. - When status is “Sold” or “Completed”, customer cannot cancel it anymore. |

##### <Customer> Cancel Consigned Product

Use Case Diagram

Figure 13: <Customer> Cancel Consigned Product

Use Case Specification

| USE CASE – DHP06 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP06 | Use Case Version | 2.0 |
| Use Case Name | Cancel consigned product |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Customer Summary: - This use case allows customer to cancel consigned product. Goal: - Customer cancels consigned product successfully. Triggers: - Customer sends canceling consigned product command. Preconditions: - User logged in as Customer. - Customer is viewing details of a consigned product. - Status of product is not “Sold” or “Completed”. Post Conditions: - Success: Product status is changed to “Canceled”. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Customer sends canceling consigned product command. [Alternative 1,2]; System shows a confirming message if customer really wants to cancel this consigned product with two options “Yes” and “No”.. Customer chooses “Yes” option. [Alternative 3]; Product’s status is changed to “Canceled”.. Alternative Scenario: Step; Actor Action; System Response. 1; Customer sends canceling consigned product command when status is “Waiting” or “Accepted”.; System shows message: “Are you sure you want to cancel this consigned product?” with two options “Yes” and “No”.. 2; Customer sends canceling consigned product command when status is “In inventory” or “On web”.; System shows message: “Are you sure you want to cancel this consigned product? You will pay forfeit for this action.” with two options “Yes” and “No”.. 3; Customer chooses “No” option.; Message will disappear.. Exceptions: N/A Relationships: - Extended Use-case: Track product status. Business Rules: - Customer can only cancel product before it’s sold. - If customer cancels before store owner gets product, consign product process will be stopped. - If customer cancels after store owner gets product, customer will be informed to take back product in a specific time and pay a forfeit for canceling consignment. After that time and customer doesn’t come to take back product, store owner will have it. - Store owner will contact customer by information in consignment. If couldn’t, store owner will contact customer by information on profile. |

#### <Store owner> Overview Use Case

Figure 14: <Store Owner> Overview Use Case

##### <Store Owner> View Request List

Use Case Diagram

Figure 15: <Store Owner> View Request List

Use Case Specification

| USE CASE – View Request List |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ01 | Use Case Version | 2.0 |
| Use Case Name | View Request List |  |  |
| Author | PhucTQ |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - Show list of consignment request for current store. Goal: - Store Owner view list of consignment request. Triggers: - Store Owner asks the system to show request list Preconditions: - Store Owner has logged onto the system. Post Conditions: - Success: List of consignment request is shown. - Fail: List of consignment request is not shown. Main Success Scenario: Step; Actor Action; System Response. 1; Store Owner asks the system to show request list.; Show consignment request list include following information: - Product Name - Request Date - Consign Price - Transfer Date - Action [Exception 1]. Exceptions: No; Actor Action; System Response. 1; Store doesn’t has any consignment request.; Show message “There is no consignment’.. Relationships: - Included Use-case: N/A. - Extended Use-case: N/A. - Including Use-case: N/A. - Extending Use-case: View Request Detail. Business Rules: - Filter bar shall be shown on the top to help Store Owner find consignment faster. - List are sorted by on request date in reverse chronological order. The most recent request appears first in the list, while the oldest one appears last. - The list shall help Store Owner indicate that which consignment has been viewed and which one has not been viewed. - The list shall help Store Owner indicate that which consignment product was evaluated and which one was not. - The list shall track Store Owner action for each consignment (accepted or refused). - The list shall provide a way to view detail for each consignment. |

##### <Store Owner> View Request Detail

Use Case Diagram

Figure 16: <Store Owner> View Request Detail

Use Case Specification

| USE CASE – View Request Detail |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ02 | Use Case Version | 2.0 |
| Use Case Name | View Request Detail |  |  |
| Author | PhucTQ |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - System display detail information include status of consignment request to Store Owner. Goal: - Store Owner view detail information of consignment request. Triggers: - Store Owner asks the system to show request detail Preconditions: - Store Owner has logged onto the system. Post Conditions: - Success: Detail information of consignment request is shown. - Fail: Detail information of consignment request is not shown. Main Success Scenario: Step; Actor Action; System Response. 1; Store Owner asks the system to show detail information of a consignment request.; Show consignment request detail include following information: - Product Name - Product Image - Product Description - Request Date - Consign Price - Transfer Date - Consignment Status. Relationships: - Included Use-case: N/A. - Extended Use-case: View Request List. - Including Use-case: N/A. - Extending Use-case: N/A. Business Rules: - Product’s information is displayed clearly for customer to view. |

##### <Store Owner> Normal Accept Request

Use Case Diagram

Figure 17: <Store Owner> Normal Accept Request

Use Case Specification

| USE CASE – Normal Accept Request |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ03 | Use Case Version | 2.0 |
| Use Case Name | Normal Accept Request |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use case allow Store Owner accept consignment request after the product is evaluated by pricing service. Goal: - Store Owner accept consignment request. Triggers: - Store Owner asks the system to accept a consignment request. Preconditions: - Store Owner has logged onto the system. - The consignment product’s price has been evaluated. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been accepted. - Fail: The consignment has not been accepted. Main Success Scenario: Step; Actor Action; System Response. 1; Ask the system to accept a consignment.; Show information: - Consign Price label - Accept command - Close command. 2; Send Accept command [Alternative 1]; Show message: “Accepted successfully”. [Exception 1]. Alternative Scenario: No; Actor Action; System Response. 1; Send Close command; Close information. Return to previous view.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Accepted Fail”.. Relationships: - Included Use-cases: N/A - Extended Use-case: N/A - Including Use-case: N/A - Extending Use-case: N/A Business Rules: - Consign price was evaluated in use case Consign product. - System shall notify customer after consignment is accepted. - Store Owner shall be able to cancel accepted-consignment until midnight of the seventh day after accept. |

##### <Store Owner> Accept Request and Set Price

Use Case Diagram

Figure 18: <Store Owner> Accept Request and Set Price

Use Case Specification

| USE CASE – Accept Request and Set Price |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ04 | Use Case Version | 2.0 |
| Use Case Name | Accept Request and Set Price |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use allow Store Owner accept consignment request while product cannot be evaluated by pricing service. Goal: - Store Owner accept consignment request. Triggers: - Store Owner asks the system to accept a consignment request. Preconditions: - Store Owner has logged onto the system. - The consignment product’s price has not been evaluated. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been accepted and consign price has been set. - Fail: The consignment has not been accepted. Main Success Scenario: Step; Actor Action; System Response. 1; Asks the system to accept a consignment request.; Show information: - Consign Price free text field - Accept command - Close command. 2; Enter consign price. Send Accept command. [Alternative 1]; Show successful message: “Accepted successfully”. [Exception 1, 2]. Alternative Scenario: No; Actor Action; System Response. 1; Send Close command.; Close information dialog box Return to previous view.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Accepted Fail”.. 2; Enter wrong number format; Show message: “Wrong number format”.. Relationships: - Included Use-cases: N/A - Extended Use-case: N/A - Including Use-case: N/A - Extending Use-case: N/A Business Rules: - Consign Product is evaluated by Store Owner. - System shall notify customer after consignment is accepted. - Store Owner shall be able to cancel accepted-consignment until midnight of the seventh day after accept. |

##### <Store Owner> Refuse Request

Use Case Diagram

Figure 19: <Store Owner> Refuse Request

Use Case Specification

| USE CASE – Refuse Request |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ05 | Use Case Version | 2.0 |
| Use Case Name | Refuse Request |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use case allow Store Owner refuse consignment request. Goal: - Store Owner refuses consignment request. Triggers: - Store Owner asks the system to refuse a consignment request. Preconditions: - Store Owner has logged onto the system. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been refused. - Fail: The consignment has not been refused. Main Success Scenario: Step; Actor Action; System Response. 1; Asks the system to refuse a consignment.; Show information: - Confirm message - Refuse command - Close command. 2; Send refuse command. [Alternative 1]; Show successful message: “Refused successfully”. [Exception 1]. Alternative Scenario: No; Actor Action; System Response. 1; Click “Close” button.; Close information dialog box. Return to request detail page.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Refused Fail”.. Relationships: - Included Use-cases: N/A. - Extended Use-case: View Request Detail. - Including Use-case: N/A. - Extending Use-case: N/A. Business Rules: - System shall notify customer after consignment is refused. - Store Owner shall be able to cancel refused-consignment until midnight of the seventh day after refuse. |

##### <Store Owner> Publish On Web

Use Case diagram

Figure 20: <Store Owner> Publish On Web

Use Case Specification

| USE CASE – DQT01 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT01 | Use Case Version | 2.0 |
| Use Case Name | Publish On Web |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner chooses one product to raise on website. Goal: - Successfully publish one product on web. Triggers: - Store owner send publish on web command. Preconditions: - Product status is “In Inventory”. Post Conditions: - Success: Product is raised on web and can be found by search function. - Fail: Product is not raised on web and can not be found by search function. Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends publish on web command.; System loads and displays product information.. 2; Store owner enters product’s information to fields.; System checks input values. [Exception 1]. 3; Store owner sends publish on web command. [Alternative 1]; System changes product information which saved in database so it can be found on website. [Exception 2] System forwards to success page which display information about product has been published on web.. 4; Store owner sendsreturn to management page command; System forwards to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner sends cancel command.; System forwards to management page. No information is recorded.. Exceptions: No; Actor Action; System Response. 1; If inputted value is not valid.; System shows notification and request store owner to re-enter the value.. 2; Store owner confirms error and sends return management page command.; Change product status unsuccessfully, system forwards to error page which show detail of the error. System forwards to management page.. Relationships: N/A Business Rules: - Only product in “In Inventory” status can be published on web. - System will change product status on database base on product id. - If store owner chooses seasons for product, it will be display on home page during those season. If store owner doesn’t choose any season, it will be in “Sản phẩm nổi bật” category. - If store owner chooses “Tự động gửi giá” is “Có”, when product is ordered, system will automatic send product price to customer. - Store owner can change any information about the product but not the “Ngày mua hàng” information. |

##### <Store Owner> Return Product

Use Case diagram

Figure 21: <Store Owner> Return Product

Use Case Specification

| USE CASE – DQT02 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT02 | Use Case Version | 2.0 |
| Use Case Name | Return Product |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to cancel product consignment. Goal: - Successfully remove product from website. Triggers: - When store owner send cancel command. Preconditions: - Product status must not be “Sold” nor “Completed”. Post Conditions: - Success: Product status is changed to “Cancel” and product can not be found by Search function. - Fail: Product status keeps its current status (Can be “On Web” or “In Inventory”). Main Success Scenario: Step; Actor Action; System Response. 1; Store owner send cancel command.; System load and display product’s information.. 2; Store owner sends cancel consignment command. [Alternative 1] [Alternative 2]; System cancel consignment and redirect to success page which show information about cancelled product.[Exception 1] System sends notification to product owner about the cancellation. System forwards to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner sends not agree cancel consignment command.; System cancel the cancel request of product owner. System send notification to product owner about the cancellation.. 2; Store owner sends cancel command.; System forwards to management page. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; Store owner confirms error and sends return to management page command.; Change product status unsuccessfully, system shows error message on screen. System forwards to management page.. Relationships: N/A Business Rules: - Product status must not be “Sold” nor “Completed”. - Consignor must make a cancel request so store owner can cancel this consignment. - System will get product by product id then display it. - If consignor cancel product during consignment period, they have to pay fee for the cancellation. The fee is 15% negotiated price. - Store owner has the right to agree or dis-agree consignor cancel request. - After review and agree the cancellation, consignor will receive message about the time to take back their product from system. |

##### <Store Owner> Pay Consignor

Use Case diagram

Figure 22: <Store Owner> Pay Consignor

Use Case Specification

| USE CASE – DQT03 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT03 | Use Case Version | 2.0 |
| Use Case Name | Pay Consignor |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to pay consignor when product is sold. Goal: - Pay consignor when their product was sold. Triggers: - When store owner send pay consignor command. Preconditions: - Product status must be “Sold”. Post Conditions: - Success: Product status is changed to “Completed”. - Fail: Product status still remains is “Sold”. No payment is completed. Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends pay consignor command.; System loads information about the product.. 2; Store owner sends pay via payment service command. [Alternative 1]. [Alternative 2].; System redirects to payment service page with information above. Store owner processes payment on payment service page. [Exception 1] After finish payment, system changes product status and record payment information. System sends notification to consignor about the payment. System forwards to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner sends pay command. (Consignor doesn’t want online payment); System changes product status and record payment information. System forwards to management page.. 2; Store owner sends cancel command; System forwards to management page. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; Store owner confirms error and sends return to management page command.; Process payment unsuccessfully, system shows redirect to error page which show about the error information. System forwards to “Management Page”.. Relationships: include use case “Process Payment”. Business Rules: - System will get payment information from database. - Store owner can not change receiver’s information. - System will change consignment status to “completed”. - Store owner needs to provide right information about payment account. - If store owner balance if not enough, payment will be cancel. |

##### <Store Owner> Update Product

Use Case diagram

Figure 23: <Store Owner> Update Product

Use Case Specification

| USE CASE – DQT04 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT04 | Use Case Version | 2.0 |
| Use Case Name | Update Product |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to update product information after publish product. Goal: - Change product information bases on information that was given by store owner. Triggers: - When store owner send update product command. Preconditions: - Product status must be “On Web”. Post Conditions: - Success: Product information is changed. - Fail: Product information remains like the beginning. No information has been changed Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends view product detail command.; System loads information about the product.. 2; Store owner enters product’s information to fields.; System checks input values. [Exception 1]. 3; Store owner sends update command. [Alternative 1].; System changes product information. [Exception 2] System forwards to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner sends cancel command; System forwards to management page. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; If inputted value is not valid.; System shows notification and requests store owner to re-enter the value.. 2; Store owner confirms error and sends return to management page command.; Error occurs during change product information phase. System displays error detail. System forwards to “Management Page”.. Relationships: N/A Business Rules: - System will change product information bases on the information which is given by store owner. - If store owner chooses seasons for product, it will be display on home page during those season. If store owner doesn’t choose any season, it will be in “Sản phẩm nổi bật” category. - If store owner chooses “Tự động gửi giá” is “Có”, when product is ordered, system will automatic send product price to customer. - Store owner can change any information about the product but not the “Ngày mua hàng” information. |

##### <Store Owner> Extend Product

Use Case diagram

Figure 24: <Store Owner> Extend Product

Use Case Specification

| USE CASE – DQT05 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT05 | Use Case Version | 2.0 |
| Use Case Name | Extend Product |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to extend product period or return product to consignor if consignor doesn’t want to extend product. Goal: - Change product status to “On Web” or “Not Available”. Triggers: - When store owner send extend product command. Preconditions: - Product status must be “Expired”. Post Conditions: - Success: Product status is changed. - Fail: Product remain like the beginning. No information has been changed Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends view product detail command.; System loads information about the product.. 2; Store owner sends extend command. [Alternative 1] [Alternative 2]; System asks store owner to confirm about the extension.. 3; Store owner confirms the extension.; System changes product information. [Exception 1] System forward to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner sends receive product command. (Consignor doesn’t want to extend product period). Store owner confirms the cancellation.; System asks store owner to confirm about the cancellation. System displays the stored fee. System changes product information. [Exception 2] System forward to management page.. 2; Store owner send cancel command; System forwards to management page. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; Store owner confirm error and send return to management page command.; Error occurs during change product information phase. System display error detail. System forwards to “Management Page”.. 2; Store owner confirm error and send return to management page command.; Error occurs during change product information phase. System display error detail. System forwards to “Management Page”.. Relationships: N/A Business Rules: - If consignor agree to extend product, product period will be increased by 30 days. - If consignor not agree to extend product, they will take product back and pay stored fee. - Stored fee is calculated by this formula : + Negotiated price <= 1.000.000 vnd : 5.000 vnd / stored day. + Negotiated price > 1.000.000 vnd : 10.000 vnd / stored day. - Stored day begins when product period is over. |

##### <Store Owner> Sell Product

Use Case diagram

Figure 25: <Store Owner> Sell Product

Use Case Specification

| USE CASE – DQT06 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT06 | Use Case Version | 2.0 |
| Use Case Name | Sell Product |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to send consultative price to customer who order product and sell product to customer. Goal: - Product is sold and information about sale is notify to other customer who order this product and consignor who consign this product. Triggers: - When store owner send sold product command. Preconditions: - Product is ordered by one or more customer and one of them agree to buy this product. Post Conditions: - Success: All order which relate to this product is change to completed or canceled. Product status is changed to “Sold” - Fail: All order which relate to this product remains like the beginning. No information is changed. Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends sell product command; System loads information about the product which is ordered. [Exception 1]. 2; Store chooses one customer and send complete order command. [Exception 2] [Alternative 1], [Alternative 2], [Alternative 3]; System asks store owner to enter selling price of the product [Exception 3].. 3; Store enters selling price and send agree command.; Systems change product to “Sold”, notify to other customer who ordered this product about the cancellation and to consignor about product sale. [Exception 4] System forwards to management page.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner enters send price chooses one or more customer to send product price. [Exception 5] Store request send price to customer command.; System send notification to customer about product price.[Exception 6] System forwards to management page.. 2; Store owner send cancel command; System forwards to management page. No information is recorded.. 3; Store owner send cancel all orders command; System changes all orders that relate to this product to cancel. [Exception 7] System sends notification to customer who has ordered this product. System forwards to management page.. Exceptions: Step; Actor Action; System Response. 1; Store owner confirm error and send return to management page command.; Error occurs during get ordered product’s information phase. System display error detail. System forwards to “Management Page”.. 2; Store owner choose more than one or doesn’t choose any customer to sell product.; System requires store to choose only one customer.. 3; Inputted value is not valid.; System requires store owner to re-enter value.. 4; Store owner confirm error and send return to management page command.; Error occurs during change ordered product’s information phase. System display error detail. System forwards to “Management Page”.. 5; Store doesn’t choose any customer to send product price.; System requires store owner to choose at least one customers.. 6; Store owner confirm error and send return to management page command.; Error occurs during send product price information phase. System display error detail. System forwards to “Management Page”.. 7; Store owner confirm error and send return to management page command.; Error occurs during cancel orders phase. System display error detail. System forwards to “Management Page”.. Relationships: N/A Business Rules: - System will display number of customers who ordered this product. - Only with special product, store owner can send product price to customer who ordered this product. - If store owner already send product price to customer, system will display “Đã gửi giá : x” in “Trạng thái” column with x is the price which has been sent. - If store owner not yet send product price to customer, system will display “Chưa gửi giá” in “Trang thái” column. |

##### <Store Owner> View Consignment Statistic

Use Case diagram

Figure 26: <Store Owner> View Consignment Statistic

Use Case Specification

| USE CASE – DQT07 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT07 | Use Case Version | 2.0 |
| Use Case Name | View Consignment Statistic |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to view consignment statistic. Goal: - Give store owner the overall view of the works in their store. Triggers: - When store owner send view consignment statistic. Preconditions: - Users has logged in as “Store Owner” role and is in statistic page. Post Conditions: - Success: View all consignment status of the store. - Fail: N/A Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends view consignment statistic command.; System loads information about the consignment of their store. [Exception 1]. Alternative Scenario: N/A Exceptions: Step; Actor Action; System Response. 1; Store owner confirm error and send return to management page command.; Error occurs during get consignment statistic information phase. System display error detail. System forwards to “Management Page”.. Relationships: N/A Business Rules: - Consignment is displayed 10 items per page. - First page will display information of waiting consignment. - First page will display consignment has action date is today. - List are sorted action date in chronological order. The most recent request appears last in the list, while the oldest one appears first. - Store owner can view information of other consignment status by change the value of “Trạng thái” drop down list. - Store owner can view consignment status information of the other days by change the value of “Từ ngày” and “Đến ngày” datetime picker. |

##### <Store Owner> View Sales Statistic

Use Case diagram

: <Store Owner> View Sales Statistic

Use Case Specification

| USE CASE – DQT08 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT08 | Use Case Version | 2.0 |
| Use Case Name | View Sales Statistic |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to view sales statistic. Goal: - Give store owner the overall view of the product has been completed in their store. Triggers: - When store owner send view sales statistic. Preconditions: - Users has logged in as “Store Owner” role and is in statistic page. Post Conditions: - Success: View all product of the store which has been completed. - Fail: N/A Main Success Scenario: Step; Actor Action; System Response. 1; Store owner sends view sales statistic command.; System loads information about the completed product of their store. [Exception 1]. Alternative Scenario: N/A Exceptions: Step; Actor Action; System Response. 1; Store owner confirm error and send return to management page command.; Error occurs during get sales statistic information phase. System display error detail. System forwards to “Management Page”.. Relationships: N/A Business Rules: - Consignment is displayed 10 items per page. - First page will display product has action date is this month. - List are sorted action date in chronological order. The most recent request appears last in the list, while the oldest one appears first. - Store owner can view sales status information of the other days by change the value of “Từ ngày” and “Đến ngày” datetime picker. |

#### <Admin> Overview Use Case

##### <Admin> Create User

| USE CASE – HPS001 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS001 | Use Case Version | 2.0 |
| Use Case Name | Create User |  |  |
| Author | Nguyen Huy Hoang |  |  |
| Date | August 7, 2015 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin add new user. Goal: - New user is added to database. Triggers: - Admin send “add new user” command. Preconditions: - Guest must login with role Admin. Post Conditions: - Success: New user is inserted to database. - Fail: Show an error message, nothing is changed in database. Main Success Scenario: Step; Actor Action; System Response. 1; Admin send “add new user” command.; System pop-up for admin input include the following information: - “Tên Đăng Nhập”: free text input, min length: 6, max length: 50, required. - “Mật Khẩu”: free text input, min length: 8, max length: 20, required. - “Điện Thoại: free text input, format: number, - “Email”: free text input, regular expression: “^[a-zA-Z0-9_.+-]+@[a-zA-Z0-9-]+\.[a-zA-Z0-9-.]+$". - “Tên”: free text input. Max length : 50. - “Đia Chỉ”: free text input. - “Tài Khoản Paypal”: free text input. - “Quyền Hạn”: select option include: “Chủ Cửa Hàng” and “Thành Viên”, required. - A command to finish action.. 2; Admin input information and send command to finish add new user. [Alternative 1]; [Exception 1,2] Add new user to database and show list new user.. Alternative Scenario: No; Actor Action; System Response. 1; Admin dismiss pop-up.; Nothing to change.. Exceptions: No; Actor Action; System Response. 1; User not fills all required field.; Show message: “Vui lòng nhập thông tin vào nhưng ô bắt buộc.”. 2; User invalid format; Show message: “Vui lòng nhập đúng thông tin”.. Relationships: N/A Business Rules: - Status of new user is set to “active”. |

##### <Admin> Edit User

| USE CASE – HPS002 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS002 | Use Case Version | 2.0 |
| Use Case Name | Edit User |  |  |
| Author | Nguyen Huy Hoang |  |  |
| Date | August 7, 2015 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin edit user information. Goal: - User information is updated to database. Triggers: - Admin send “edit user” command. Preconditions: - Guest must login with role Admin. Post Conditions: - Success: User information is updated to database. - Fail: Show an error message, nothing is changed in database. Main Success Scenario: Step; Actor Action; System Response. 1; Admin send “edit user” command.; System pop-up for admin input include the following information: - “Điện Thoại: free text input, format: number, - “Email”: free text input, regular expression: “^[a-zA-Z0-9_.+-]+@[a-zA-Z0-9-]+\.[a-zA-Z0-9-.]+$". - “Tên”: free text input. Max length : 50. - “Đia Chỉ”: free text input. - “Tài Khoản Paypal”: free text input. - A command to finish action.. 2; Admin change information and send command to finish edit user. [Alternative 1]; [Exception 1] Add new user to database and show list new user.. Alternative Scenario: No; Actor Action; System Response. 1; Admin dismiss pop-up.; Nothing to change.. Exceptions: No; Actor Action; System Response. 1; User invalid format; Show message: “Vui lòng nhập đúng thông tin”.. Relationships: N/A Business Rules: - Admin can’t change username and password of user. - Old information of user will be filled. |

##### <Admin> Active/Deactive User

| USE CASE – HPS003 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS003 | Use Case Version | 2.0 |
| Use Case Name | Active/Deactive User |  |  |
| Author | Nguyen Huy Hoang |  |  |
| Date | August 7, 2015 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin change user status. Goal: - User status is updated to database. Triggers: - Admin send “change user status” command. Preconditions: - Guest must login with role Admin. Post Conditions: - Success: User status is updated to database. - Fail: Show an error message, nothing is changed in database. Main Success Scenario: Step; Actor Action; System Response. 1; Admin send “change user status” command.; System show new status of user.. Alternative Scenario: N/A Exceptions: N/A Relationships: - Extending Use-cases: Extend from Edit User (Admin send “change user status” command). Business Rules: - If current status of user is Active, change to Deactivate, and if current status of user is Deactivate, change to Active. |

#### <Authenticated User> Overview Use Case

## Software System Attribute

### Usability

#### Graphic User Interface

- Texts and labels should be written in Vietnamese.

#### Usability

- Staff should need less than one week of training to use this system.

#### Installation

- The system should be easy to deploy. Customer can deploy successfully and learn to configure, maintain the system within one day of training.

- The attached manual guide must be clear. Installation can be done by users themselves.

### Reliability

- Information about order of StoreOwner can be backup and restore easily using import/export function.

### Availability

- User need to have an internet connection to use every function of the system in the best way.

### Security

- Each role of user has a specific permission to interact with system.

### Maintainability

- The system is divided into separated modules.

### Portability

- The system can be deployed into many type of servers those have Tomcat 8 server.

### Performance

- The process of manage consignment’s order should be within 1 minute.

## Conceptual Diagram

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |
| Consignment | Describe all consignments in the system. |
| Customer | Describe all customers in the system. |
| Store Owner | Describe all store owners in the system. |
| Product | Describe all products in the system. |
| Category | Describe all categories in the system. |
| Order | Describe all orders in the system. |

### Conceptual Diagram

Figure 27: Conceptual Diagram

# Report No. 4 Software Design Description

## Design Overview

This document part describes the details about technical and user interface design of HPS system. The document includes system architectural design, component diagram, detailed description, interaction diagram, user interface design and database design.

The architectural design gives us the information of how HPS system is organized.

The component diagram describes the architecture of HPS main component and sub-system.

The detailed description describes the implement details of HPS system. This part include class diagram, class diagram explanation and interaction diagram.

The user interface design give us the user graphic interface of HPS system. It describes how does HPS system look like.

The database design show us how data of HPS system is stored and the relationship between entities in HPS database.

## System Architectural Design

### Web application architecture description

- The system is developed from MVC architecture style and customized with passive model to adapt to JAVA MVC, RESTful web service technologies.

- Model is a part of application which uses to storage and retrieval data.

- View is the part of the application that visualizes the data to help user easily to view, update or customize them.

- Controller is the parts of the application that acts like event handler to handles user interaction. Typically controller read data from a request and returns respective view for user.

- Web Service is the parts of the application which use to provide interface for mobile application to do some background operation such as get consignment, update consignment status…

### Mobile application architecture description

- The application is developed as an Android native application. In general, the application architecture follow by Android architecture.

- Activity is basic core of an Android application that handles user input, call web service…

- Data Transfer Object is the parts of the application that mapping SQLite database to storage and retrieval the consignment’s orders which assigned for employee.

## Component Diagram

<Thể hiện góc nhìn hệ thống dưới sự tương tác của các thành phần component. Xem lại bộ quy ước kí hiệu của UML 2.0 trước khi vẽ các mối quan hệ cũng như hiểu rõ thiết kế để vẽ chính xác. Nếu tool không phù hợp thì nhóm nên dùng Paint để vẽ>

<Mô tả từng thành phần trong hình vẽ theo bảng biểu bên dưới.>

| Component dictionary: describe component |  |
| --- | --- |
| Component Name | Description |

## Detailed Description

### Class Diagram

### Class Diagram Explanation

#### Consignment

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ConsignmentID | String | Private | Unique identifier of Consignment |
| ProductID | int | Private | ID of Product |
| MemberID | int | Private | ID of Member |
| StoreOwnerID | int | Private | ID of StoreOwner |
| FullName | String | Private | Full name of customer |
| Address | String | Private | Address of customer |
| Phone | String | Private | Phone of customer |
| Email | String | Private | Email of customer |
| PaypalAccount | String | Private | Paypal account of customer |
| FromDate | DateTime | Private | Date Store Owner can receive |
| ToDate | DateTime | Private | The last date Store Owner can receive |
| RaiseWebDate | DateTime | Private | Date publish product on website |
| Period | Integer | Private | Period of consignment |
| MaxPrice | float | Private | Max price suggest to customer |
| MinPrice | float | Private | Min price suggest to customer |
| ReturnedPrice | float | Private | Price return to customer |
| ReviewProductDate | DateTime | Private | Date receive or refuse Product |
| CreatedDate | DateTime | Private | Date create |
| ConsignmentStatusID | int | Private | ID of ConsignmentStatus |
| CancelDate | DateTime | Private | Date Customer request cancel consignment |
| IsExpiredMessage | int | Private | Send message expired consignment |
| ExpiredFee | float | Private | Fee of expired consignment |
| Reason | String | Private | Reason of canceled consignment |
| NegotiatedPrice | float | Private | Negotiated price |
| AppointmentDate | DateTime | Private | Appointment date to receive product |
| ReviewRequestDate | DateTime | Private | Date accept or refuse consignment request |
| CancelFee | float | Private | Fee of cancel consignment |
| AgreeCancelDate | DateTime | Private | Date StoreOwner agree request cancel consignment |
| ReturnDate | DateTime | Private | Date return product to customer |
| ReceivedDate | DateTime | Private | Receive product Date |
| DeliveryMethod | int | Private | Method to delivery product |
| DesirePrice | float | Private | Desire price of customer |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Product

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ProductID | int | Private | Unique identifier of Product |
| ProductName | String | Private | Name of Product |
| SerialNumber | String | Private | Serial number of Product |
| NewStatus | int | Private | Product new status |
| CategoryID | int | Private | ID of Category |
| Brand | String | Private | Brand of Product |
| Description | String | Private | Description of Product |
| Image | String | Private | Image of Product |
| ProductStatusID | int | Private | ID of ProductStatus |
| SellingPrice | float | Private | Selling Price |
| SellDate | DateTime | Private | Selling Date |
| IsSpecial | int | Private | Is special product |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Order

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| OrderID | int | Private | Unique identifier of Order |
| CustomerID | int | Private | ID of Customer |
| Date | DateTime | Private | Order date |
| Email | String | Private | Email of customer |
| FullName | String | Private | Full name of customer |
| Address | String | Private | Address of customer |
| Phone | String | Private | Phone of Product |
| TotalPrice | float | Private | Price of Order |
| OrderStatusID | int | Private | ID of OrderStatus |
| ProductID | int | Private | ID of Product |
| SendPrice | int | Private | Price is sent to customer |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Account

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| AccountID | String | Private | Unique identifier of Account |
| Password | String | Private | Password of user |
| Status | String | Private | Status of account |
| FullName | String | Private | Full name of user |
| Address | String | Private | Address of user |
| Phone | String | Private | Phone of user |
| Email | String | Private | Email of user |
| PaypalAccount | String | Private | Paypal account of user |
| Role | String | Private | Role of user |
| GcmID | String | Private | Google cloud message to receive notification on mobile application. |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### StoreOwner

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| StoreOwnerID | int | Private | Unique identifier of StoreOwner |
| AccountID | String | Private | AccountID of StoreOwner |
| Formula | float | Private | Formula to calculate consignment price suggestion |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Member

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| MemberID | int | Private | Unique identifier of Member |
| AccountID | String | Private | AccountID of Member |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### StoreOwnerCategory

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| StoreOwnerID | int | Private | Unique identifier of StoreOwnerCategory |
| CategoryID | int | Private | Unique identifier of StoreOwnerCategory |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### ConsignmentStatus

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ConsignmentStatusID | int | Private | Unique identifier of ConsignmentStatus |
| ConsignmentStatusName | String | Private | Name of consignment status |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### ProductStatus

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ConsignmentStatusID | int | Private | Unique identifier of ProductStatus |
| ConsignmentStatusName | String | Private | Name of consignment status |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### OrderStatus

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| OrderStatusID | int | Private | Unique identifier of OrderStatus |
| OrderStatusName | String | Private | Name of order status |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### ProductSeason

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ProductID | int | Private | Unique identifier of ProductSeason |
| SeasonID | int | Private | Unique identifier of ProductSeason |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Season

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| SeasonID | int | Private | Unique identifier of Season |
| SeasonName | String | Private | Name of Season |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Category

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| CategoryID | int | Private | Unique identifier of Category |
| CategoryName | String | Private | Name of Category |
| ParentID | int | Private | ID of parent category |
| EnglishName | String | Private | English name to search product on amazon API |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

#### Brand

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| BrandID | int | Private | Unique identifier of Brand |
| BrandName | String | Private | Name of Brand |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

### Interaction Diagram

#### Sequence Diagram

Summary: <Nên có phần tóm tắt trước 1 diagram nói về mục đích của diagram trước khi thể hiện hình vẽ>.

Ví dụ

##### <Member> View Friend List

Summary: This diagram shows how member views all contacts that include MSSC contacts and android cell phone contacts.

Figure 28: <Member> View Friend List

#### Activity Diagram

##### <StoreOwner> Login

Summary: This diagram shows how StoreOwner login into system.

| 1. Start | 2. Store Owner touch “Đăng Xuất” tab | 3. Show confirm dialog |
| --- | --- | --- |
| 4a. Store Owner touch “Hủy” button | 4b. Store Owner touch “Xác Nhận” button | 5a. Dismiss dialog |
| 5b. call logout() and navigate to login activity | 6a. Finish | 6b. Finish |

Figure 29 <StoreOwner> Login

##### <StoreOwner> Receive Notification

Summary: This diagram shows how StoreOwner receive notification.

| 1. Send Notification | 2. Push Notification | 3. Store Owner touch on notification |
| --- | --- | --- |
| 4. Navigate to menu activity | 5. Finish |  |

##### <StoreOwner> View Task

Summary: This diagram shows how StoreOwner view task.

| 1. Start | 2. Touch tab | 3. Call menu activity |
| --- | --- | --- |
| 4a. Store Owner touch “Sản phẩm cần nhận” | 4b. Store Owner touch “Sản phẩm đã nhận” | 4b. Store Owner touch “Sản phẩm đã từ chối” |
| 5a. Call getProduct() | 5b. Call getReceivedProduct() | 5c. Call getCanceledProduct() |
| 6a. Show product list | 6b. Show received product list | 6c. Show canceled product list |
| 7a. Finish | 7b. Finish | 7c. Finish |

##### <StoreOwner> Auto Synchronize

Summary: This diagram shows how mobile application auto synchronize data

| 1. Start | 2. Call checkState() | 3a. Finish |
| --- | --- | --- |
| 3b. Check data in local device, if exist data have not committed, update to server | 4a. Call getNewData() | 4b. call updateData() |
| 5. Send data to web service | 4. Remove not committed data | 7. Call getNewData() |
| 8. Get data from web service | 9. Insert data into local device | 10. Finish |

##### <StoreOwner> Accept Product

Summary: This diagram shows how StoreOwner receive product.

| 1. Start | 2. Call getProductDetail() | 3. Show product detail |
| --- | --- | --- |
| 4. Store Owner change customer information and enter “Giá kí gửi tối đa” | 5. Store Owner touch “Chấp Nhận” button | 6. Show confirm dialog |
| 7a. Store Owner touch “Hủy” button to cancel action | 7b. Store Owner touch “Đồng ý” button | 8a. Dismiss confirm dialog |
| 8b. Call checkState() | 9a. Navigate back | 10b. Update data in local device and dismiss dialog |
| 10c. Call service to update data in server and dismiss dialog | 11b. Navigate back | 11c. Send data to web service |
| 12. Navigate back | 13. Finish |  |

##### <StoreOwner> Cancel Product

Summary: This diagram shows how StoreOwner cancel product.

| 1. Start | 2. Call getProductDetail() | 3. Show product detail |
| --- | --- | --- |
| 4. Store Owner touch “Từ chối” button | 5. Show confirm dialog with text box | 6a. Store Owner enter “Lí do từ chối”. |
| 6b. Store Owner touch “Đồng ý” button. | 6c. Store Owner touch “Hủy” button to cancel action. | 7. Dismiss confirm dialog |
| 7a. Navigate back | 8. Call checkState() | 9a. Update data in local device and dismiss dialog. |
| 9b. Call service to update data in server and dismiss dialog. | 10a. Navigate back | 10b. Send data to web service |
| 11. Navigate back | 12. Finish |  |

##### <StoreOwner> View History

Summary: This diagram shows how StoreOwner view history.

| 1. Start | 2. Touch tab | 3. Call history menu activity |
| --- | --- | --- |
| 4a. Store Owner touch “Sản phẩm đã nhận” | 4b. Store Owner touch “Sản phẩm đã từ chối” | 5a. Call getHistoryReceivedProduct() |
| 5c. Call getHistoryCanceledProduct() | 6a. show history received product list | 6b. show history canceled product list |
| 7a. Finish | 7b. Finish |  |

## User Interface Design

<Chụp và mô tả màn hình>. Lưu ý phải đánh số đặc tả các control trên giao diện cùng với các thành phần trong ràng buộc

Ví dụ

### Guest Interface Design

#### Login

Figure 30: Login

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |

## Database Design

### Logical Diagram

<Thiết kế logical>

### Data Dictionary

<Mô tả về các thực thể>

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |

Table 11: Entity Data Dictionary

| Entity Name | Attribute | Description | Domain | Null |
| --- | --- | --- | --- | --- |

## Algorithms

<Các thành phần thuật toán mà nhóm đã áp dụng, chú ý không nhất thiết phải là thuật toán nổi tiếng mà có thể là cách tổ chức dữ liệu cũng như giải thuật do nhóm đang thực hiện ở bên trong hệ thống: ghi rõ bản chất, phân tích về độ phức tạp, nếu tham khảo phải ghi rõ nguồn>

Cách giải quyết hay cách áp dụng các qui trình nghiệp vụ hay cách chuyển đổi bài toán khi làm bằng tay - chưa áp dụng máy tính và chương trình để cho thấy việc áp dụng giải bài toán hay giải quyết vấn đề rồi chuyển đổi cách đó sang thành chương trình máy tính

Ví dụ

### Document Breakdown

#### Definition

Document breakdown is the way to break the document into many small parts. Each part has it own title and contents of it. And the final data has tree structure.

#### Define Problem

All content of document is quite difficute for manage so we must reconstruct structure of document for using.

#### Solution

To solve this problem, we should follow these steps:

- Convert (save) document DOCX file as html type by using Microsoft Word save as Web Filtered.

- Import both html file and directory that incluses all pictures of document.

- Using xpath to get data of html file as we need, include h1, h2, h3,…, image, text content,..

- Save them with structure as below:

-TitleA: contentA

---TitleA1: contentA1

------TitleA1.1: contentA1.1

------TitleA1.2: contentA1.2

---TitleA2: contentA2

#### Complexity

- In total, the complexity of this algorithm is

#### Flowchart

Figure 31: Breakdown document flow chart

### String Comparison

#### Define Problem

Given two strings. Calculate their matching percent.

#### Requirement

- Robustness to changes of word order: two strings which contain the same words, but in a different order, should be recognised as being similar.

- Language independence: the algorithm should work not only in English, but in many different languages.

#### Solution

- If a string contains many words, break it into a list of words.

- For each word, we find out how many adjacent character pairs are contained in it.

- Create a function pairs(s) which returns a list of adjacent character pairs of string s.

- Then, we use below formula to calculate matching percent.

#### Example

Calculate the matching percent of 2 strings: France and French.

- Upper case 2 strings:

  - France FRANCE.

  - French FRENCH.

- Break string into list of adjacent character pairs:

  - FRANCE

  - FRENCH

- Calculate its matching percent.

# System Implementation & Test

## Introduction

### Overview

<Mô tả tống quát mục đích test chủ yếu với thời gian và scope và số lượng nhân lực thì nhóm áp dụng phương pháp gì cho việc test>

Ví dụ

This section provides in detail all necessary information about implementation information and testing procedure of MSSC includes test plans, test cases, test result and risks estimations.

### Test Approach

<Phương pháp kiểm thử của nhóm : black box, white box ...>

## Database Relationship Diagram

### Physical Diagram

<Vẽ database khi cài đặt vật lý: chú ý bố cục cũng nhu kích thước cho dễ đọc thể hiện tôn trọng với người xem tài liệu>

### Data Dictionary

Mô tả thành phần theo bảng biểu bên dưới

| Data dictionary: describe content of all tables |  |
| --- | --- |
| Table Name | Description |

Table 12: Data Dictionary

| Table Name | Attributes | Description | Domain | Null |
| --- | --- | --- | --- | --- |

Table 13: Attribute Data Dictionary

## Performance Measures

<Cách nhóm ước lượng cũng nhu đo đạc hệ thống>

Ví dụ

### Clustering Performance

- Clustering is performed by running K Mean Algorithm which has complexity of : O(n * k * I * d)

  - n : number of points

  - k : number of cluster

  - I : number of iteration

  - d : number of attributes (3)

Clustering take almost the time of process that we can ignore the time needed to load data from database, digitalize data.

The speed of clustering will vary and increase dramatically when n increase. The purpose of this project is not about optimizing K-Mean Algorithm so it is accepted to let the process run till it completes.

Moreover, the clustering is designed to run by staff, wait time is acceptable.

## Test Plan

<Đưa ra kế hoạch test>

Ví dụ

The purpose of this section is to verify and ensure that MSSC meets its design specification and other requirements from user. The following part will describe which features to be tested and which will not.

### Features to be tested

<Tính năng sẽ kiểm thử>

### Features not to be tested

<Tính năng sẽ không kiểm thử>

## System Testing Test Case

<Nên vẽ các workflow tính năng sẽ test để dể hình dung, chú ý dàn trang in ngang, chú ý đánh số, ngày tháng, kết quả, không sao chép>

Ví dụ

Figure 32: Guest, Member Core Flow

### Guest Test Case

##### Search Event

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Software User’s Manual

## Installation Guide

### Setting up environment at server side

The following software must be installed into the server machine:

#### Hardware requirements

<Yêu cầu phần cứng server, chú ý xem lại các report trước để nhất quán>

#### Software requirements

<Yêu cầu phần mềm server, chú ý xem lại các report trước để nhất quán>

### Deployment at server side

<Mô tả quá trình triển khai lên server thực tế, gợi ý có thể gồm các bước sau, chú ý khi làm phải chụp hình cụ thể để hướng dẫn cũng như so sánh kết quả thành công>

#### Prepare deployment package

#### Configure Server before deploy

#### Deploy web application on server

### Setting up the environment at client side

#### Setting up for computer

<Ghi rõ phiên bản tối thiểu để sử dụng>

## User Guide

<Viết hướng dẫn sử dụng cho người dùng>

# Appendix

<Các thành phần tham khảo của tài liệu chú ý tham khảo thêm cách ghi tại http://www.khoahocviet.info/meresci/vi/meresci03d4.html>

Dùng chức năng Citation and Bibliography của MS Word, khỏi tham khảo chi mệt

IEEE. (1998). IEEE Std 830-1998: IEEE Recommended Practice for Software Requirements SpeciÞcations. IEEE Computer Society.

The Hollis Flea Market. (n.d.). Flea Market History. Retrieved 5 12, 2015, from The Hollis Flea Market: http://www.hollisflea.com