|  |  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- | --- |
| FPT UNIVERSITY |  |  |
| # Capstone Project Document |  |  |
| Hanging Product Store |  |  |
| Group 8 |  |  |
| Group members | Quan Tien Dan – DanQTSE61144 Tran Quang Phuc – PhucTQSE60993 Nguyen Huy Hoang – HoangNHSE61007 Huynh Cong Duc – DucHCSE61024 |  |
| Supervisor | Mr. Kieu Trong Khanh |  |
| Ext. Supervisor | N/A |  |
| Capstone Project Code | HPS |  |
| – Ho Chi Minh City, 11/05/2015 – |  |  |

This page is intentionally left blank

Table of Contents

Table of Contents	3

List of Tables	3

List of Figures	3

Definitions, Acronyms, and Abbreviations	3

A. Report No.1 Introduction	3

1. Project Information	3

2. Introduction	3

3. Current Situation	3

4. Problem Definition	3

5. Proposed Solution	3

5.1. Feature functions	3

5.2. Advantage and disadvantages	3

6. Functional Requirements	3

7. Role and Responsibility	3

B. Report No. 2 Software Project Management Plan	3

1. Problem Definition	3

1.1. Name of this Capstone Project	3

1.2. Problem Abstract	3

1.3. Project Overview	3

2. Project Organization	3

2.1. Software Process Model	3

2.2. Roles and Responsibilities	3

2.3. Tools and Techniques	3

3. Project Management Plan	3

3.1. Software developement life cycle	3

3.2. Phase Detail	3

3.3. All Meeting Minutes	3

4. Coding Convention	3

C. Report No. 3 Software Requirement Specification	3

1. User Requirement Specification	3

1.1. Guest Requirement	3

1.2. Member Requirement	3

1.3. Partner Requirement	3

1.4. Staff Requirement	3

1.5. Admin Requirement	3

2. System Requirement Specification	3

2.1. External Interface Requirement	3

2.2. System Overview Use Case	3

2.3. List of Use Case	3

3. Software System Attribute	3

3.1. Usability	3

3.2. Reliability	3

3.3. Availability	3

3.4. Security	3

3.5. Maintainability	3

3.6. Portability	3

3.7. Performance	3

4. Conceptual Diagram	3

D. Report No. 4 Software Design Description	3

1. Design Overview	3

2. System Architectural Design	3

2.1. Web application architecture description	3

2.2. Mobile application architecture description	3

3. Component Diagram	3

4. Detailed Description	3

4.1. Class Diagram	3

4.2. Class Diagram Explanation	3

4.3. Interaction Diagram	3

5. User Interface Design	3

5.1. Guest Interface Design	3

6. Database Design	3

6.1. Logical Diagram	3

6.2. Data Dictionary	3

7. Algorithms	3

7.1. Document Breakdown	3

7.2. String Comparison	3

E. System Implementation & Test	3

1. Introduction	3

1.1. Overview	3

1.2. Test Approach	3

2. Database Relationship Diagram	3

2.1. Physical Diagram	3

2.2. Data Dictionary	3

3. Performance Measures	3

3.1. Clustering Performance	3

4. Test Plan	3

4.1. Features to be tested	3

4.2. Features not to be tested	3

5. System Testing Test Case	3

5.1. Guest Test Case	3

F. Software User’s Manual	3

1. Installation Guide	3

1.1. Setting up environment at server side	3

1.2. Deployment at server side	3

1.3. Setting up the environment at client side	3

2. User Guide	3

G. Appendix	3

List of Tables

Table 1: Roles and Responsibilities	12

Table 2: Hardware Requirement for Server	15

Table 3: Software Process Guideline Question Decision	18

Table 4: Roles and Responsibilities Details	19

Table 5: Software Development Life Cycle Detail	23

Table 6: Phase 1: Requirement Analysis	24

Table 7: Phase 2: System and Software Design	25

Table 8: Phase 3: Implementation and Unit Testing	27

Table 9: Phase 4: Integration and System Testing	27

Table 10: Phase 5: Operation and Maintenance	28

Table 11: Entity Data Dictionary	43

Table 12: Data Dictionary	47

Table 13: Attribute Data Dictionary	48

List of Figures

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)	18

Figure 2: System Overview Use Case	31

Figure 3: <Guest> Overview Use Case	32

Figure 4: <Guest> Register	32

Figure 5: <Member> View Friend List	39

Figure 6: <Member> Payment	40

Figure 7: Login	41

Figure 8: Breakdown document flow chart	45

Figure 9: Guest, Member Core Flow	48

Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| HPS | Hanging Product Store |

# Report No.1 Introduction

## Project Information

- Project name: Hanging Product Store

- Project code: HPS

- Product Type: Website Application

- Start Date: May, 11th, 2015

- End Date: August, 28th, 2015

## Introduction

Nowadays, because of the shopping hobbit, many people are willing to buy product even they just use it once. Therefore, they probably have items hanging in their closet that they never use again. Hence, consignment sales service appears.

Currently, in Viet Nam consignment services becomes more popular. There are some consignment sales services but they require consignor brings items to the store and some use manually process in management (give receipts to consignor for tracking).

From above mentioned reasons, this project is going to build an online system for consignment sales service.

## Current Situation

This kind of business is now becoming more popular in daily life, with variety genres of product, no capital. In other country likes US, TheRealReal is very successful. In Viet Nam, there are some consignment sales services such as LALA-Save&Share, khohanghoa.com… They are running their business and expanding their business very well.

## Problem Definition

Here is their advantages and disadvantages:

- LALA-Save&Share:

  - Advantages:

    - Provide online shopping method.

    - Online support available.

    - Support consigned-items tracking.

  - Disadvantages:

    - Doesn’t support online payment for consignor when consigned-items are sold.

    - Consignor has to bring theirs item to the store to consign.

    - Support only fashion product.

- KhoHangHoa.com:

  - Advantages:

    - Support many types of product.

    - Provide online shopping method.

    - Support online payment for consignor when consigned-items are sold.

    - Online support available.

  - Disadvantages:

    - Consignor has to bring theirs item to the store to consign.

    - Consignor cannot track their consigned-items status immediately.

- TheRealReal.com:

  - Advantages:

    - Online support available.

    - Provide online shopping method, online payment for both consignment and purchase.

    - Support product recommendation by season or fashion trend and wish list.

    - Support consigned-items tracking.

  - Disadvantages:

    - Support only fashion product.

    - Consignor has to bring theirs item to the store to consign.

## Proposed Solution

Our system include a web app helps user sell consigned products.

In more detail, our system has the following functions:

### Feature functions

- Admin can create account and manage account.

- Guest can make product consignment request.

- Guest can receive notification about their product status.

- Guest can tracking their product status.

- Guest can search product.

- Guest can buy product.

- Guest can negotiate with Store owner.

- Guest can have payment online method.

- Customer can edit profile.

- Customer can search and review their transaction history.

- Store owner can negotiate with Guest about consigned product.

- Store owner can raise their products on website.

- Store owner can manage their products.

- Store owner can have price suggestion for their product.

- Store owner can have payment online method.

- Store owner can tracking consigned product status.

- Store owner can receive notification about consigned product status.

- Store owner can have website statistics.

- System can support send and receive notification.

- System can support online payment method.

- System can support price suggestion.

- System can support advantage product searching.

- System can support website statistics,

### Advantage and disadvantages

- Advantages:

  - Support price suggestion.

  - Support online payment method.

  - Support website statistics.

  - Support notification about consigned product status.

  - Support tracking product status.

  - Support price negotiation.

  - Support advantage product searching.

- Disadvantages:

  - High price products are not support.

  - Support only fashion product.

## Functional Requirements

Function requirements of the system are listed as below:

- Account management

- Advantage product searching

- Product items management

- Raise products on website

- Website’s statistics

- Price suggestion

- Online payment method

- Product status notification

- Product status tracking

- Product price negotiation

## Role and Responsibility

| No. | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | Senior Manager | Instructor | KhanhKT@fpt.edu.vn |
| 2. | Quan Tien Dan | Project Manager, Developer | Team Leader | DanQTSE61144@fpt.edu.vn |
| 2. | Tran Quang Phuc | Developer | Team Member | PhucTQSE60993@fpt.edu.vn |
| 3. | Nguyen Huy Hoang | Developer | Team Member | HoangNHSE61007@fpt.edu.vn |
| 5. | Huynh Cong Duc | Developer | Team Member | DucHCSE61024@fpt.edu.vn |

Table 1: Roles and Responsibilities

# Report No. 2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Hanging Product Store (HPS)

### Problem Abstract

With the increasing of shopping in community, the number of consignment store has started to increase too. A consignor has so many choices to consign his/her product and consignor may receive a lots of consigned product every day. Both consignor and consignee look for a way to perform business transaction online without worries. We propose a solution to solve this problem: a website where consignor and consignee can meet and do consignment business online. For consignor, we provide an easy way to get consignees’ attentions, make contract with them and track consigned product’s status. For consignee, we provide a useful tool to check the consigned products and deal with consignors.

### Project Overview

#### Current Situation

Although there are some shops running this service, most of them are not really effective in helping consignor tracking product’s status, negotiating price between consignor and consignee. When a consignor, especially inexperienced consignor is in need of consignment, they couldn't know how to find a good consignee and wonder if that consignee is reliable. And when product has already been consigned, how could he/she know if consigned product is in store or is being sold? That problem goes to consignees as well. With many consigned products, how could they track each item efficiently? They also need a better way to automatically notify consignors when any actions is applied to consigned products.

#### The Proposed System

Here are functions of each actor our system will provide:

- Admin

  - Account management. (quản lý nhiều tài khoản của tất cả user, vậy 1 user có nhiều tài khoản?)

- Guest

  - Make product consignment request.

  - Negotiate with store owner.

  - Receive notification about their product status.

  - Track product status.

  - Search product.

  - Buy product with online payment method.

- Customer

  - Edit profile.

  - Review transaction history.

- Store owner

  - Negotiate with customer about consigned product.

  - Receive suggested price for product.

  - Raise product on website.

  - Manage consigned product.

  - Have online payment method for shopping activities.

  - Track consigned product status.

  - Receive notification about consigned product status.

  - Have website financial statistics of all business in history.

- System

  - Support send and receive notification of negotiating activities and online payment activities.

  - Support online payment method.

  - Support price suggestion.

  - Support advanced product searching.

  - Support website financial statistics.

#### Boundaries of the System

- People who have computer, laptop or smartphone with internet connection and could run web browser can use this website.

- The complete product of this project includes:

  - The website application.

  - All related documents.

- Language: English.

- This project doesn’t support online financial account managing. (câu này là sao? Có cần thiết ko?) -> có thể cần vì nói rõ vấn đề là: không quản lý tài khoản payment của khách mà chỉ hỗ trợ thanh toán cho người dung thôi. Nhưng không cần thiết xóa cũng được

#### Development Environment

##### Hardware requirements

Server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wifi (4Mbps) | Cable, Wifi (8Mbps) |
| Operating System | Window Server 2008 Enterprise | Window Server 2012 Enterprise |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53Gz |
| Computer Memory | 1.5 GB RAM | 4 GB RAM |

Table 2: Hardware Requirement for Server

##### Software requirement

- GitHub & TortoiseGit: used for source control.

- NetBean 8.0.2 and Apache Tomcat 8.0.15: used to develop and implement website. (github&tortoisegit là source control vậy netbean vs apache tomcat làm j`?)

- Database:

- Models and diagram

## Project Organization

### Software Process Model

To determine the right process model for the software process, we answer ten guidelines questions (Sommerville, Software Engineering, 2011):

| No. | Question | Answer | Plan-Driven | Agile |
| --- | --- | --- | --- | --- |
| 1. | Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach. | We need a correct specification and design to coding but a very detailed one is not necessary. | 0.5 | 0.5 |
| 2. | Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods. | No. This is generic product, not bespoke product. A rapid feedback from target customer is not necessary. | 1 | 0 |
| 3. | How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used. | This system will be developed in four month by five people, so we think it is a medium system. | 0.5 | 0.5 |
| 4. | What type of system is being developed? Systems that require a lot of analysis before implementation (e.g., real-time system with complex timing requirements) usually need a fairly detailed design to carry out this analysis. A plan-driven approach may be best in those circumstances. | This is an ecommerce system. Core components require analysis carefully. | 1 | 0 |
| 5. | What is the expected system lifetime? Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team. However, supporters of agile methods rightly argue that documentation is frequently not kept up to date and it is not of much use for long-term system maintenance. | This system may operate in two or three years. | 1 | 0 |
| 6. | What technologies are available to support system development? Agile methods often rely on good tools to keep track of an evolving design. If you are developing a system using an IDE that does not have good tools for program visualization and analysis, then more design documentation may be required. | We have a good tool to tracking change. The IDE support tracking phase. | 0.5 | 0.5 |
| 7. | How is the development team organized? If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams. You may need to plan in advance what these are. | We are a small with four people and we are all living in Ho Chi Minh city. We can make meeting every day. | 0 | 1 |
| 8. | Are there cultural issues that may affect the system development? Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering. This usually requires extensive design documentation, rather than the informal knowledge used in agile processes. | We are all young people and we share common software development knowledge. However, we come from difference part of country and we never met before. | 0.5 | 0.5 |
| 9. | How good are the designers and programmers in the development team? It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code. If you have a team with relatively low skill levels, you may need to use the best people to develop the design, with others responsible for programming. | Although we are confident about software development skill. We are still student and we have no or little experience. | 1 | 0 |
| 10. | Is the system subject to external regulation? If a system has to be approved by an external regulator (e.g., the Federal Aviation Authority [FAA] approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case. | No | 0 | 0 |
| Total |  |  | 6 | 3 |

Table 3: Software Process Guideline Question Decision

As the result, the plan-driven process we choose is waterfall model because of its easy to use and commonly used in software process.

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)

Because of the small size of the team (four people included project manager), we may overlap five phases in waterfall model to cope with change better and to reduce the wasted time (due to the blocking nature of the waterfall model – the following phase must wait until the previous phase has finished).

During Requirement Definition, we will design some component that has clear requirement. During coding, we will fix design problem and so on. We will modify the document produced in each phase to reflect the changes made.

### Roles and Responsibilities

| No. | Full Name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | - Senior Manager | - Monitor project - Mentor Project Manager - Specify user requirement - Review documents - Support technology |
| 2. | Quan Tien Dan | - Project Manager - Business Analyst - Developer - Tester | - Monitor project - Plan and execute project - Design - Programing - Testing |
| 3. | Tran Quang Phuc | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 4. | Nguyen Huy Hoang | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 5. | Huynh Cong Duc | - Team member - Business Analyst - Developer - Tester | - Assist Project Manager - Design - Programing - Testing |

Table 4: Roles and Responsibilities Details

### Tools and Techniques

- Domain knowledge: Principle of Accounting, Consignment Process.

- Server side technique: Database design, OOA, OOD, OOP, MVC, Java.

- Client side technique: Responsive design, HTML5, CSS, JavaScript, AngularJS.

- Communication technique: HTTP, SMTP.

- Web server: Tomcat.

- Web Service: Amazon Product Advertising API.

- Payment Gateway: To be defined.

## Project Management Plan

### Software developement life cycle

| Phase | Description | Deliverables | Resource needed | Dependencies and Constraints | Risks |
| --- | --- | --- | --- | --- | --- |
| Requirement Definition | The process of establishing what services are required and the constraints on the system’s operation and development. | Software requirement specification: - System models - User and system requirements Executable prototype Acceptance test plan | 52 man days |  | Lack of domain knowledge. Communication misunderstanding. Handle conflict objectives, conflict viewpoints. Difficult access to key people and data. |
| System and Software Design | Design a software structure and an overall system architecture that realizes the specification. | System design description: - System architecture - Database specification - Interface specification - Component Specification System integration test plan | 52 man days | Platform information Software requirement specification Data description | Change to requirements that require major design rework are proposed. Specifications of essential interfaces are not available on schedule. The size of the system has been underestimated. |
| Implementation and Unit Testing | Translate design structure into an executable program or program unit. Unit testing involves verifying that each unit meets its specification. | Program Units Test case | 90 man days | System design description | Software tool cannot be integrated. The time required to develop the software is underestimated. The underlying technology on which the system is build is superseded by new technology. |
| Integration and System Testing | Integrated the individual program unit. Test the complete system to ensure that the software requirements have been meet. | Executable software Test result | 58 man days | System design description System integration test plan Acceptance test plan | Reusable software components contain defects that mean they cannot be used as planned. |
| Operation and Maintenance | This is the longest life cycle phase. The system is installed and put into practical use. Maintenance involves correcting errors which were not discovered in earlier stages of the life cycle, improving the implementation of system units and enhancing the system’s services as new requirements are discovered. | Installation guide User guide | 92 man days | Executable software Software requirement specification | A competitive product is marketed before the system is completed. The database used in the system cannot process as many transactions per second as expected. |

Table 5: Software Development Life Cycle Detail

### Phase Detail

#### Phase 1: Requirement Definition

| Task | Description | Author |
| --- | --- | --- |
| Collect requirements | Find which systems currently provide similar service, their advantages and dis advantages. | DanTQ, PhucTQ, HoangNH, DucHC |
| Identify and clarify main functions | Define main functions of system. | DanTQ, PhucTQ, HoangNH, DucHC |
| Create System Introduction | Complete Introduction Report. | DanTQ, PhucTQ, HoangNH, DucHC |
| Software Project Management Plan. | Prepare Project Management Plan. | DanTQ, PhucTQ, HoangNH, DucHC |
| Website Prototype. | Build a prototype of system. | DanTQ, PhucTQ, HoangNH, DucHC |
| SRS | Create SRS document. | DanTQ, PhucTQ, HoangNH, DucHC |

Table 6: Phase 1: Requirement Analysis

#### Phase 2: System and Software Design

| Task | Description | Author |
| --- | --- | --- |
| Architecture Design | Create an architecture design that can meet system requirements. | DanTQ, PhucTQ, HoangNH, DucHC |
| Detailed Design | Create a detailed design with diagrams and relevant artifacts. | DanTQ, PhucTQ, HoangNH, DucHC |
| Database Design | Design database. | DanTQ, PhucTQ, HoangNH, DucHC |
| Technology research | Research solution for order function. | DanTQ, PhucTQ, HoangNH, DucHC |

Table 7: Phase 2: System and Software Design

#### Phase 3: Implementation and Unit Testing

| Task | Description | Author |
| --- | --- | --- |
| Price suggestion and payment function. | Suggest price for consignor and consignee. Perform online payment method. | DanQT |
| Price negotiation between consignor and consignee. | Submit desirable price. Accept suggested price. Refuse suggested price. | PhucTQ |
| Raise product on web and advanced search function. | Raise product on web by season. Search product function. Support shopping online. | HoangNH |
| Consign product and track consigned-product status. | Consign product. Support tracking and notification consigned-product status. | DucHC |
| Unit testing. | Create and perform unit testing for price suggestion and online payment function. | DanQT |
|  | Create and perform unit testing for price negotiation function. | PhucTQ |
|  | Create and perform unit testing for raise product on web and advanced search function. | HoangNH |
|  | Create and perform unit testing for consign product and tracking consigned-product status function. | DucHC |

Table 8: Phase 3: Implementation and Unit Testing

#### Phase 4: Integration and System Testing

| Task | Description | Author |
| --- | --- | --- |
| Integration Testing | Write test case and test for integrate functions. | DanTQ, PhucTQ, HoangNH, DucHC |
| System Testing | Write test case and test for whole system. | DanTQ, PhucTQ, HoangNH, DucHC |

Table 9: Phase 4: Integration and System Testing

#### Phase 5: Operation and Maintenance

| Task | Description | Author |
| --- | --- | --- |
| Installation Guide | Complete installation guide | DanTQ, PhucTQ, HoangNH, DucHC |
| User’s Guide | Complete user’s guide | DanTQ, PhucTQ, HoangNH, DucHC |

Table 10: Phase 5: Operation and Maintenance

### All Meeting Minutes

## Coding Convention

// phần này mình tạm đừng điền, code xong fix lại

- Naming Convention:

  - For variable and function name: Camel case

  - For class name: Pascal case

- Indentation.

  - Four spaces should be used as the unit of indentation. The exact construction of the indentation (spaces vs. tabs) is unspecified. Tabs must be set exactly every 8 spaces (not 4).

  - No line is longer than 80 characters.

- Declaration.

  - One declaration per line is recommended since it encourages commenting.

  - In absolutely no case should variables and functions be declared on the same line.

- Code Examples

  - Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”. http://www.oracle.com/technetwork/java/codeconventions-150003.pdf

# Report No. 3 Software Requirement Specification

## User Requirement Specification

<Liệt kê các yêu cầu về tính năng theo vai trò trong dự án>

### Guest Requirement

Guest is a person who doesn’t have access to the system. Guest can use some functions in the system. To use all functions, guest must login. These are some functions guest can use:

- Register.

  - Login.

    - Search event.

- View event detail.

- Booking and payment for event tickets.

### Member Requirement

### Partner Requirement

### Staff Requirement

### Admin Requirement

## System Requirement Specification

### External Interface Requirement

#### User Interface

<Các yêu cầu về giao diện>

Ví dụ

- General requirement for graphics user interface is the GUI should be simple, clear, intuitive, and reminiscent.

- The interface design is an iterate process includes: design, sketching prototyping, user assessment.

- Some design principles will be taken into consideration:

  - UI for businesss web applications - Janko Jovanovic [Ref: http://www.smashingmagazine.com/2010/02/25/designinguser-interfaces-for-business-web-applications/]

  - Ten principles of effective web design – Vitaly Friedman [Ref: http://www.smashingmagazine.com/2008/01/31/10-principles-of-effective-web-design/]

  - Principles of mobile interface design – Jonathan Stark [Ref: http://www.oreilly.com/pub/e/2144]

#### Hardware Interface

#### Software Interface

<Yêu cầu về phần mềm chú ý ghi rõ phiên bản cũng như kích thước màn hình>

#### Communication Protocol

<Yêu cầu về giao tiếp giữa các thành phần trong ứng dụng>

### System Overview Use Case

<Hình Overall Use case của hệ thống: chú ý sử dụng bộ kí hiệu phù hợp ý nghĩa và phiên bản UML sử dụng để ghi trong mô tả use case>

Ví dụ

Thông tin mô tả về đặc tả UML tham khảo tại http://www.omg.org/spec/UML/2.0/

Chú ý

- Các quan hệ giữa các use case và khi dùng extend phải ghi rõ <extension point> và condition

- Overview usercase phải thể hiện ràng buộc giữa các usecase trong hệ thống, tuyệt đối không được liệt kê usecase

Ví dụ

Figure 2: System Overview Use Case

### List of Use Case

<Đặc tả chi tiêt Use case theo từng role>

Tách nhỏ thành phần usecase trong overview thành từng nhóm theo vai trò actor trong hệ thống đã được phân tích

Ví dụ

#### <Guest>Overview Use Case

Figure 3: <Guest> Overview Use Case

Tách riêng từng usecase để đặc tả trong usecase specification, lưu ý nều có quan hệ thì phải vẽ hình có luôn quan hệ

Ví dụ

##### <Guest> Register

Use Case Diagram

Figure 4: <Guest> Register

Use Case Specification

GuideLine: Đây là giai đoạn lấy requirement nên đừng quá nghiên về phía giao diện ứng dụng sau khi làm xong. Ngoài ra, đây chính là nơi thể hiện rõ vai trò lấy requirement với phương pháp ethnography - observate để chuẩn bị thông tin cho thiết kế và thực hiện

| USE CASE – Click here to enter text. |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | Click here to enter text. | Use Case Version | Click here to enter text. |
| Use Case Name | Click here to enter text. |  |  |
| Author | DanQT |  |  |
| Date | May 13, 2015 | Priority | High |
| Actor: Summary: Goal: Triggers: Preconditions: Post Conditions: Main Success Scenario: Step; Actor Action; System Response. 1. 2. Alternative Scenario: No; Actor Action; System Response. 1. Exceptions: No; Actor Action; System Response. 1. Relationships: - Extending Use-cases: - Included Use-cases: Business Rules: |

## Software System Attribute

<Mô tả nonfunctional, biết thì ghi, ghi thì phải có dẫn chứng về việc đã đo đạc,

có định lượng như thế nào>

### Usability

### Reliability

### Availability

### Security

### Maintainability

### Portability

### Performance

## Conceptual Diagram

<Hình mô tả về conceptual diagram của nhóm: chú ý chỉ sử dụng một tập kí hiệu và cần tham khảo mô tả tập kí hiệu để sử dụng cho chính xác.>

Các Diagram cần lớn rõ ràng, phải dàn trang cho phù hợp và nên dùng trang A3 để in

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |

# Report No. 4 Software Design Description

## Design Overview

<Tham khảo>

- This document describes the technical and user interface design of MSSC

- System. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.

- The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.

- The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.

- The database design describes the relationships between entities and details of each entity.

- Document overview:

  - Section 2: gives an overall description of the system architecture design.

  - Section 3: gives component diagrams that describe the connection and integration of the system.

  - Section 4: gives the detail design description which includes class diagram, class explanation, and sequence diagram to details the application functions.

  - Section 5: describe screens design.

  - Section 6: describe a fully attributed ERD.

  - Section 7: describe algorithms (HOW).

## System Architectural Design

<Kiến trúc hệ thống mà nhóm xây dựng: chú ý hình trên mạng là không chính xác tự vẽ sẽ là chính xác nhất, không sao chép, vay mượn và chế kí hiệu. Nếu dùng kí hiệu ngoài UML thì vui lòng ghi chú giải kí hiệu ngay cạnh hình vẽ.>

<Giải thích lý do tại sao lựa chọn mô hình này dựa trên SRS và Introduction của dự án đang thực hiện.>

<Mô tả các thành phần của kiến trúc theo dạng bảng, và sự tương tác giữa các thành phần theo kiến trúc.>

<Mô tả kiến trúc của từng thành phần trong ứng dụng nếu có.>

Ví dụ

Nếu ứng dụng làm web và mobile thì việc đặc tả theo mục 2.1 và 2.2

### Web application architecture description

<Mô tả cụ thể>

### Mobile application architecture description

<Mô tả cụ thể>

## Component Diagram

<Thể hiện góc nhìn hệ thống dưới sự tương tác của các thành phần component. Xem lại bộ quy ước kí hiệu của UML 2.0 trước khi vẽ các mối quan hệ cũng như hiểu rõ thiết kế để vẽ chính xác. Nếu tool không phù hợp thì nhóm nên dùng Paint để vẽ>

<Mô tả từng thành phần trong hình vẽ theo bảng biểu bên dưới.>

| Component dictionary: describe component |  |
| --- | --- |
| Component Name | Description |

## Detailed Description

### Class Diagram

<Hình thiết kế class diagram: tham khảo các mối quan hệ giữa các lớp trong đặc tả UML, nắm rõ về dependency, association, composition, aggregation, inheritance>

Lời khuyên là tự vẽ, tránh lệ thuộc công nghệ

<Mô tả từng thành phần component theo bảng biểu bên dưới.>

| Class dictionary: describe Class |  |
| --- | --- |
| Class Name | Description |

### Class Diagram Explanation

<Mô tả cụ thể cho các lớp>

Ví dụ

#### Role

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |

### Interaction Diagram

#### Tên Interaction Diagram

Summary: <Nên có phần tóm tắt trước 1 diagram nói về mục đích của diagram trước khi thể hiện hình vẽ>.

Ví dụ

##### <Member> View Friend List

Summary: This diagram shows how member views all contacts that include MSSC contacts and android cell phone contacts.

Figure 5: <Member> View Friend List

#### <Member> Payment

Summary: This diagram shows how members make payment for a booking.

Figure 6: <Member> Payment

## User Interface Design

<Chụp và mô tả màn hình>. Lưu ý phải đánh số đặc tả các control trên giao diện cùng với các thành phần trong ràng buộc

Ví dụ

### Guest Interface Design

#### Login

Figure 7: Login

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |

## Database Design

### Logical Diagram

<Thiết kế logical>

### Data Dictionary

<Mô tả về các thực thể>

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |

Table 11: Entity Data Dictionary

| Entity Name | Attribute | Description | Domain | Null |
| --- | --- | --- | --- | --- |

## Algorithms

<Các thành phần thuật toán mà nhóm đã áp dụng, chú ý không nhất thiết phải là thuật toán nổi tiếng mà có thể là cách tổ chức dữ liệu cũng như giải thuật do nhóm đang thực hiện ở bên trong hệ thống: ghi rõ bản chất, phân tích về độ phức tạp, nếu tham khảo phải ghi rõ nguồn>

Cách giải quyết hay cách áp dụng các qui trình nghiệp vụ hay cách chuyển đổi bài toán khi làm bằng tay - chưa áp dụng máy tính và chương trình để cho thấy việc áp dụng giải bài toán hay giải quyết vấn đề rồi chuyển đổi cách đó sang thành chương trình máy tính

Ví dụ

### Document Breakdown

#### Definition

Document breakdown is the way to break the document into many small parts. Each part has it own title and contents of it. And the final data has tree structure.

#### Define Problem

All content of document is quite difficute for manage so we must reconstruct structure of document for using.

#### Solution

To solve this problem, we should follow these steps:

- Convert (save) document DOCX file as html type by using Microsoft Word save as Web Filtered.

- Import both html file and directory that incluses all pictures of document.

- Using xpath to get data of html file as we need, include h1, h2, h3,…, image, text content,..

- Save them with structure as below:

-TitleA: contentA

---TitleA1: contentA1

------TitleA1.1: contentA1.1

------TitleA1.2: contentA1.2

---TitleA2: contentA2

#### Complexity

- In total, the complexity of this algorithm is

#### Flowchart

Figure 8: Breakdown document flow chart

### String Comparison

#### Define Problem

Given two strings. Calculate their matching percent.

#### Requirement

- Robustness to changes of word order: two strings which contain the same words, but in a different order, should be recognised as being similar.

- Language independence: the algorithm should work not only in English, but in many different languages.

#### Solution

- If a string contains many words, break it into a list of words.

- For each word, we find out how many adjacent character pairs are contained in it.

- Create a function pairs(s) which returns a list of adjacent character pairs of string s.

- Then, we use below formula to calculate matching percent.

#### Example

Calculate the matching percent of 2 strings: France and French.

- Upper case 2 strings:

  - France FRANCE.

  - French FRENCH.

- Break string into list of adjacent character pairs:

  - FRANCE

  - FRENCH

- Calculate its matching percent.

# System Implementation & Test

## Introduction

### Overview

<Mô tả tống quát mục đích test chủ yếu với thời gian và scope và số lượng nhân lực thì nhóm áp dụng phương pháp gì cho việc test>

Ví dụ

This section provides in detail all necessary information about implementation information and testing procedure of MSSC includes test plans, test cases, test result and risks estimations.

### Test Approach

<Phương pháp kiểm thử của nhóm : black box, white box ...>

## Database Relationship Diagram

### Physical Diagram

<Vẽ database khi cài đặt vật lý: chú ý bố cục cũng nhu kích thước cho dễ đọc thể hiện tôn trọng với người xem tài liệu>

### Data Dictionary

Mô tả thành phần theo bảng biểu bên dưới

| Data dictionary: describe content of all tables |  |
| --- | --- |
| Table Name | Description |

Table 12: Data Dictionary

| Table Name | Attributes | Description | Domain | Null |
| --- | --- | --- | --- | --- |

Table 13: Attribute Data Dictionary

## Performance Measures

<Cách nhóm ước lượng cũng nhu đo đạc hệ thống>

Ví dụ

### Clustering Performance

- Clustering is performed by running K Mean Algorithm which has complexity of : O(n * k * I * d)

  - n : number of points

  - k : number of cluster

  - I : number of iteration

  - d : number of attributes (3)

Clustering take almost the time of process that we can ignore the time needed to load data from database, digitalize data.

The speed of clustering will vary and increase dramatically when n increase. The purpose of this project is not about optimizing K-Mean Algorithm so it is accepted to let the process run till it completes.

Moreover, the clustering is designed to run by staff, wait time is acceptable.

## Test Plan

<Đưa ra kế hoạch test>

Ví dụ

The purpose of this section is to verify and ensure that MSSC meets its design specification and other requirements from user. The following part will describe which features to be tested and which will not.

### Features to be tested

<Tính năng sẽ kiểm thử>

### Features not to be tested

<Tính năng sẽ không kiểm thử>

## System Testing Test Case

<Nên vẽ các workflow tính năng sẽ test để dể hình dung, chú ý dàn trang in ngang, chú ý đánh số, ngày tháng, kết quả, không sao chép>

Ví dụ

Figure 9: Guest, Member Core Flow

### Guest Test Case

##### Search Event

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Software User’s Manual

## Installation Guide

### Setting up environment at server side

The following software must be installed into the server machine:

#### Hardware requirements

<Yêu cầu phần cứng server, chú ý xem lại các report trước để nhất quán>

#### Software requirements

<Yêu cầu phần mềm server, chú ý xem lại các report trước để nhất quán>

### Deployment at server side

<Mô tả quá trình triển khai lên server thực tế, gợi ý có thể gồm các bước sau, chú ý khi làm phải chụp hình cụ thể để hướng dẫn cũng như so sánh kết quả thành công>

#### Prepare deployment package

#### Configure Server before deploy

#### Deploy web application on server

### Setting up the environment at client side

#### Setting up for computer

<Ghi rõ phiên bản tối thiểu để sử dụng>

## User Guide

<Viết hướng dẫn sử dụng cho người dùng>

# Appendix

<Các thành phần tham khảo của tài liệu chú ý tham khảo thêm cách ghi tại http://www.khoahocviet.info/meresci/vi/meresci03d4.html>

Dùng chức năng Citation and Bibliography của MS Word, khỏi tham khảo chi mệt

IEEE. (1998). IEEE Std 830-1998: IEEE Recommended Practice for Software Requirements SpeciÞcations. IEEE Computer Society.

The Hollis Flea Market. (n.d.). Flea Market History. Retrieved 5 12, 2015, from The Hollis Flea Market: http://www.hollisflea.com