|  |  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- | --- |
| FPT UNIVERSITY |  |  |
| # Capstone Project Document |  |  |
| Hanging Product Store |  |  |
| Group 8 |  |  |
| Group members | Quan Tien Dan – DanQTSE61144 Tran Quang Phuc – PhucTQSE60993 Nguyen Huy Hoang – HoangNHSE61007 Huynh Cong Duc – DucHCSE61024 |  |
| Supervisor | Mr. Kieu Trong Khanh |  |
| Ext. Supervisor | N/A |  |
| Capstone Project Code | HPS |  |
| – Ho Chi Minh City, 11/05/2015 – |  |  |

This page is intentionally left blank

Table of Contents

Table of Contents	3

List of Tables	6

List of Figures	7

Definitions, Acronyms, and Abbreviations	8

A. Report No.1 Introduction	9

1. Project Information	9

2. Introduction	9

3. Current Situation	9

4. Problem Definition	9

5. Proposed Solution	10

5.1. Feature functions	10

5.2. Advantage and disadvantages	11

6. Functional Requirements	11

7. Role and Responsibility	12

B. Report No. 2 Software Project Management Plan	13

1. Problem Definition	13

1.1. Name of this Capstone Project	13

1.2. Problem Abstract	13

1.3. Project Overview	13

2. Project Organization	15

2.1. Software Process Model	15

2.2. Roles and Responsibilities	19

2.3. Tools and Techniques	19

3. Project Management Plan	21

3.1. Software developement life cycle	21

3.2. Phase Detail	25

3.3. All Meeting Minutes	27

4. Coding Convention	27

C. Report No. 3 Software Requirement Specification	28

1. User Requirement Specification	28

1.1. Guest Requirement	28

1.2. Customer Requirement	28

1.3. Store owner Requirement	28

1.4. Admin Requirement	28

2. System Requirement Specification	29

2.1. External Interface Requirement	29

2.2. System Overview Use Case	30

2.3. List of Use Case	31

3. Software System Attribute	70

3.1. Usability	70

3.2. Reliability	70

3.3. Availability	70

3.4. Security	70

3.5. Maintainability	70

3.6. Portability	70

3.7. Performance	70

4. Conceptual Diagram	70

4.1. Entity Relationship Diagram	71

D. Report No. 4 Software Design Description	72

1. Design Overview	72

2. System Architectural Design	72

2.1. Web application architecture description	73

2.2. Mobile application architecture description	73

3. Component Diagram	73

4. Detailed Description	73

4.1. Class Diagram	73

4.2. Class Diagram Explanation	73

4.3. Interaction Diagram	74

5. User Interface Design	76

5.1. Guest Interface Design	77

6. Database Design	77

6.1. Logical Diagram	77

6.2. Data Dictionary	77

7. Algorithms	78

7.1. Document Breakdown	78

7.2. String Comparison	81

E. System Implementation & Test	82

1. Introduction	82

1.1. Overview	82

1.2. Test Approach	82

2. Database Relationship Diagram	82

2.1. Physical Diagram	82

2.2. Data Dictionary	82

3. Performance Measures	83

3.1. Clustering Performance	83

4. Test Plan	83

4.1. Features to be tested	83

4.2. Features not to be tested	83

5. System Testing Test Case	84

5.1. Guest Test Case	85

F. Software User’s Manual	87

1. Installation Guide	87

1.1. Setting up environment at server side	87

1.2. Deployment at server side	87

1.3. Setting up the environment at client side	87

2. User Guide	87

G. Appendix	88

List of Tables

Table 1: Roles and Responsibilities	12

Table 2: Hardware Requirement for Server	15

Table 3: Software Process Guideline Question Decision	18

Table 4: Roles and Responsibilities Details	19

Table 5: Software Development Life Cycle Detail	23

Table 6: Phase 1: Requirement Analysis	24

Table 7: Phase 2: System and Software Design	25

Table 8: Phase 3: Implementation and Unit Testing	27

Table 9: Phase 4: Integration and System Testing	27

Table 10: Phase 5: Operation and Maintenance	28

Table 11: Entity Data Dictionary	43

Table 12: Data Dictionary	47

Table 13: Attribute Data Dictionary	48

List of Figures

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)	18

Figure 2: HPS Overview Use Case	30

Figure 3: <Guest> Overview Use Case	31

Figure 4: <Guest> Consign product	31

Figure 5: <Guest> Track product status	38

Figure 6: <Guest> Cancel product	41

Figure 7: <Guest> Search product	42

Figure 8 : <Guest> View Detail	44

Figure 9: <Guest> Add to Cart	46

Figure 10: <Guest> Remove Product	47

Figure 11: <Customer> Overview Use Case	49

Figure 12: <Customer> Consign product	49

Figure 13: <Customer> Track product status	56

Figure 14: <Customer> Cancel product	59

Figure 15: <Store Owner> Overview Use Case	61

Figure 16: <Store Owner> View Request List	61

Figure 17: <Store Owner> Normal Accept Request	63

Figure 18: <Store Owner> Accept Request and Set Price	65

Figure 19: <Store Owner> Refuse Request	67

Figure 20: <Store Owner> Publish On Web	69

Figure 21: <Store Owner> Return Product	71

Figure 22: <Store Owner> Pay Consignor	73

Figure 23: Entity Relationship Diagram	78

Figure 24: <Member> View Friend List	82

Figure 25: <Member> Payment	83

Figure 26: Login	84

Figure 27: Breakdown document flow chart	88

Figure 28: Guest, Member Core Flow	91

Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| HPS | Hanging Product Store |

# Report No.1 Introduction

## Project Information

- Project name: Hanging Product Store

- Project code: HPS

- Product Type: Website Application

- Start Date: May, 11th, 2015

- End Date: August, 28th, 2015

## Introduction

Nowadays, because of the shopping hobbit, many people are willing to buy product even they just use it once. Therefore, they probably have items hanging in their closet that they never use again. Hence, consignment sales service appears.

Currently, in Viet Nam consignment services becomes more popular. There are some consignment sales services but they require consignor brings items to the store and some use manually process in management (give receipts to consignor for tracking).

From above mentioned reasons, this project is going to build an online system for consignment sales service.

## Current Situation

This kind of business is now becoming more popular in daily life, with variety genres of product, no capital. In other country likes US, TheRealReal is very successful. In Viet Nam, there are some consignment sales services such as LALA-Save&Share, khohanghoa.com… They are running their business and expanding their business very well.

## Problem Definition

Here is their advantages and disadvantages:

- LALA-Save&Share:

  - Advantages:

    - Provide online shopping method.

    - Online support available.

    - Support consigned-items tracking.

  - Disadvantages:

    - Doesn’t support online payment for consignor when consigned-items are sold.

    - Consignor has to bring theirs item to the store to consign.

    - Support only fashion product.

- KhoHangHoa.com:

  - Advantages:

    - Support many types of product.

    - Provide online shopping method.

    - Support online payment for consignor when consigned-items are sold.

    - Online support available.

  - Disadvantages:

    - Consignor has to bring theirs item to the store to consign.

    - Consignor cannot track their consigned-items status immediately.

- TheRealReal.com:

  - Advantages:

    - Online support available.

    - Provide online shopping method, online payment for both consignment and purchase.

    - Support product recommendation by season or fashion trend and wish list.

    - Support consigned-items tracking.

  - Disadvantages:

    - Support only fashion product.

    - Consignor has to bring theirs item to the store to consign.

## Proposed Solution

Our system include a web app helps user sell consigned products.

In more detail, our system has the following functions:

### Feature functions

- Admin can create account and manage account.

- Guest can make product consignment request, negotiate with Store owner, search product and buy product. The system support Guest tracking their product status, receive notification about their product status, payment online method and price suggestion.

- Customer can edit profile, search and review their transaction history.

- Store owner can negotiate with Guest about consigned product, raise their products on website and manage their products. The system support Store owner tracking consigned product status, receive notification about consigned product status, payment online method, price suggestion, website statistics.

Store owner can have payment online method.

### Advantage and disadvantages

- Advantages:

  - Support price suggestion.

  - Support online payment method.

  - Support website statistics.

  - Support notification about consigned product status.

  - Support tracking product status.

  - Support price negotiation.

  - Support advantage product searching.

- Disadvantages:

  - High price products are not support.

  - Support only fashion product.

## Functional Requirements

Function requirements of the system are listed as below:

- Account management

- Advantage product searching

- Product items management

- Raise products on website

- Website’s statistics

- Price suggestion

- Online payment method

- Product status notification

- Product status tracking

- Product price negotiation

## Role and Responsibility

| No. | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | Senior Manager | Instructor | KhanhKT@fpt.edu.vn |
| 2. | Quan Tien Dan | Project Manager, Developer | Team Leader | DanQTSE61144@fpt.edu.vn |
| 2. | Tran Quang Phuc | Developer | Team Member | PhucTQSE60993@fpt.edu.vn |
| 3. | Nguyen Huy Hoang | Developer | Team Member | HoangNHSE61007@fpt.edu.vn |
| 5. | Huynh Cong Duc | Developer | Team Member | DucHCSE61024@fpt.edu.vn |

Table 1: Roles and Responsibilities

# Report No. 2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Hanging Product Store (HPS)

### Problem Abstract

With the increasing of shopping in community, the number of consignment store has started to increase too. A consignor has so many choices to consign his/her product and consignor may receive a lots of consigned product every day. Both consignor and consignee look for a way to perform business transaction online without worries. We propose a solution to solve this problem: a website where consignor and consignee can meet and do consignment business online. For consignor, we provide an easy way to get consignees’ attentions, make contract with them and track consigned product’s status. For consignee, we provide a useful tool to check the consigned products and deal with consignors.

### Project Overview

#### Current Situation

Although there are some shops running this service, most of them are not really effective in helping consignor tracking product’s status, negotiating price between consignor and consignee. When a consignor, especially inexperienced consignor is in need of consignment, they couldn't know how to find a good consignee and wonder if that consignee is reliable. And when product has already been consigned, how could he/she know if consigned product is in store or is being sold? That problem goes to consignees as well. With many consigned products, how could they track each item efficiently? They also need a better way to automatically notify consignors when any actions is applied to consigned products.

#### The Proposed System

Here are functions of each actor our system will provide:

- Admin

  - Account management.

- Guest

  - Make product consignment request.

  - Negotiate with store owner.

  - Receive notification about their product status.

  - Track product status.

  - Search product.

  - Buy product with online payment method.

- Customer

  - Edit profile.

  - Review transaction history.

- Store owner

  - Negotiate with customer about consigned product.

  - Receive suggested price for product.

  - Raise product on website.

  - Manage consigned product.

  - Have online payment method for shopping activities.

  - Track consigned product status.

  - Receive notification about consigned product status.

  - Have website financial statistics of all business in history.

- System

  - Support send and receive notification of negotiating activities and online payment activities.

  - Support online payment method.

  - Support price suggestion.

  - Support advanced product searching.

  - Support website financial statistics.

#### Boundaries of the System

- People who have computer, laptop or smartphone with internet connection and could run web browser can use this website.

- The complete product of this project includes:

  - The website application.

  - All related documents.

- Language: English.

- This project doesn’t support online financial account managing.

#### Development Environment

##### Hardware requirements

Server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wifi (4Mbps) | Cable, Wifi (8Mbps) |
| Operating System | Window Server 2008 Enterprise | Window Server 2012 Enterprise |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53Gz |
| Computer Memory | 1.5 GB RAM | 4 GB RAM |

Table 2: Hardware Requirement for Server

##### Software requirement

- GitHub & TortoiseGit: used for source control.

- NetBean 8.0.2 and Apache Tomcat 8.0.15: used to develop and implement.

- Database: Microsoft SQL Server 2008.

- Models and diagram: StarUML 2.1.4

## Project Organization

### Software Process Model

To determine the right process model for the software process, we answer ten guidelines questions (Sommerville, Software Engineering, 2011):

| No. | Question | Answer | Plan-Driven | Agile |
| --- | --- | --- | --- | --- |
| 1. | Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach. | We need a correct specification and design to coding but a very detailed one is not necessary. | 0.5 | 0.5 |
| 2. | Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods. | No. This is generic product, not bespoke product. A rapid feedback from target customer is not necessary. | 1 | 0 |
| 3. | How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used. | This system will be developed in four month by five people, so we think it is a medium system. | 0.5 | 0.5 |
| 4. | What type of system is being developed? Systems that require a lot of analysis before implementation (e.g., real-time system with complex timing requirements) usually need a fairly detailed design to carry out this analysis. A plan-driven approach may be best in those circumstances. | This is an ecommerce system. Core components require analysis carefully. | 1 | 0 |
| 5. | What is the expected system lifetime? Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team. However, supporters of agile methods rightly argue that documentation is frequently not kept up to date and it is not of much use for long-term system maintenance. | This system may operate in two or three years. | 1 | 0 |
| 6. | What technologies are available to support system development? Agile methods often rely on good tools to keep track of an evolving design. If you are developing a system using an IDE that does not have good tools for program visualization and analysis, then more design documentation may be required. | We have a good tool to tracking change. The IDE support tracking phase. | 0.5 | 0.5 |
| 7. | How is the development team organized? If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams. You may need to plan in advance what these are. | We are a small with four people and we are all living in Ho Chi Minh city. We can make meeting every day. | 0 | 1 |
| 8. | Are there cultural issues that may affect the system development? Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering. This usually requires extensive design documentation, rather than the informal knowledge used in agile processes. | We are all young people and we share common software development knowledge. However, we come from difference part of country and we never met before. | 0.5 | 0.5 |
| 9. | How good are the designers and programmers in the development team? It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code. If you have a team with relatively low skill levels, you may need to use the best people to develop the design, with others responsible for programming. | Although we are confident about software development skill. We are still student and we have no or little experience. | 1 | 0 |
| 10. | Is the system subject to external regulation? If a system has to be approved by an external regulator (e.g., the Federal Aviation Authority [FAA] approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case. | No | 0 | 0 |
| Total |  |  | 6 | 3 |

Table 3: Software Process Guideline Question Decision

As the result, the plan-driven process we choose is waterfall model because of its easy to use and commonly used in software process.

Figure 1: The Waterfall Model (Sommerville, Software Engineering, 2011)

Because of the small size of the team (four people included project manager), we may overlap five phases in waterfall model to cope with change better and to reduce the wasted time (due to the blocking nature of the waterfall model – the following phase must wait until the previous phase has finished).

During Requirement Definition, we will design some component that has clear requirement. During coding, we will fix design problem and so on. We will modify the document produced in each phase to reflect the changes made.

### Roles and Responsibilities

| No. | Full Name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1. | Kieu Trong Khanh | - Senior Manager | - Monitor project - Mentor Project Manager - Specify user requirement - Review documents - Support technology |
| 2. | Quan Tien Dan | - Project Manager - Business Analyst - Developer - Tester | - Monitor project - Plan and execute project - Design - Programing - Testing |
| 3. | Tran Quang Phuc | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 4. | Nguyen Huy Hoang | - Team member - Business Analyst - Developer - Tester | - Assist in tools and techniques - Design - Programing - Testing |
| 5. | Huynh Cong Duc | - Team member - Business Analyst - Developer - Tester | - Assist Project Manager - Design - Programing - Testing |

Table 4: Roles and Responsibilities Details

### Tools and Techniques

- Domain knowledge: Principle of Accounting, Consignment Process.

- Server side technique: Database design, OOA, OOD, OOP, MVC, Java.

- Client side technique: Responsive design, HTML5, CSS, JavaScript, AngularJS.

- Communication technique: HTTP, SMTP.

- Web server: Tomcat.

- Web Service: Amazon Product Advertising API.

- Payment Gateway: Paypal

## Project Management Plan

### Software developement life cycle

| Phase | Description | Deliverables | Resource needed | Dependencies and Constraints | Risks |
| --- | --- | --- | --- | --- | --- |
| Requirement Definition | The process of establishing what services are required and the constraints on the system’s operation and development. | Software requirement specification: - System models - User and system requirements Executable prototype Acceptance test plan | 52 man days |  | Lack of domain knowledge. Communication misunderstanding. Conflict objectives, conflict viewpoints. |
| System and Software Design | Design a software structure and an overall system architecture that realizes the specification. | System design description: - System architecture - Database specification - Interface specification - Component Specification System integration test plan | 52 man days | Platform information Software requirement specification Data description | Change to requirements that require major design rework are proposed. Specifications of essential interfaces are not available on schedule. The size of the system has been underestimated. |
| Implementation and Unit Testing | Translate design structure into an executable program or program unit. Unit testing involves verifying that each unit meets its specification. | Program Units Test case | 90 man days | System design description | Software tool cannot be integrated. The time required to develop the software is underestimated. The underlying technology on which the system is build is superseded by new technology. |
| Integration and System Testing | Integrated the individual program unit. Test the complete system to ensure that the software requirements have been meet. | Executable software Test result | 58 man days | System design description System integration test plan Acceptance test plan | Reusable software components contain defects that mean they cannot be used as planned. |
| Operation and Maintenance | This is the longest life cycle phase. The system is installed and put into practical use. Maintenance involves correcting errors which were not discovered in earlier stages of the life cycle, improving the implementation of system units and enhancing the system’s services as new requirements are discovered. | Installation guide User guide | 92 man days | Executable software Software requirement specification | A competitive product is marketed before the system is completed. The database used in the system cannot process as many transactions per second as expected. |

Table 5: Software Development Life Cycle Detail

### Phase Detail

#### Phase 1: Requirement Definition

| Task | Description | Author |
| --- | --- | --- |
| Collect requirements | Find which systems currently provide similar service, their advantages and dis advantages. | DanQT, PhucTQ, HoangNH, DucHC |
| Identify and clarify main functions | Define main functions of system. | DanQT, PhucTQ, HoangNH, DucHC |
| Create System Introduction | Complete Introduction Report. | DanQT, PhucTQ, HoangNH, DucHC |
| Software Project Management Plan. | Prepare Project Management Plan. | DanQT, PhucTQ, HoangNH, DucHC |
| Website Prototype. | Build a prototype of system. | DanQT, PhucTQ, HoangNH, DucHC |
| SRS | Create SRS document. | DanQT, PhucTQ, HoangNH, DucHC |

Table 6: Phase 1: Requirement Analysis

#### Phase 2: System and Software Design

| Task | Description | Author |
| --- | --- | --- |
| Architecture Design | Create an architecture design that can meet system requirements. | DanQT, PhucTQ, HoangNH, DucHC |
| Detailed Design | Create a detailed design with diagrams and relevant artifacts. | DanQT, PhucTQ, HoangNH, DucHC |
| Database Design | Design database. | DanQT, PhucTQ, HoangNH, DucHC |
| Technology research | Research solution for ordered functions. | DanQT, PhucTQ, HoangNH, DucHC |

Table 7: Phase 2: System and Software Design

#### Phase 3: Implementation and Unit Testing

| Task | Description | Author |
| --- | --- | --- |
| Price suggestion and payment function. | Suggest price for consignor and consignee. Perform online payment method. | DanQT |
| Price negotiation between consignor and consignee. | Submit desirable price. Accept suggested price. Refuse suggested price. | PhucTQ |
| Raise product on web and advanced search function. | Raise product on web by season. Search product function. Support shopping online. | HoangNH |
| Consign product and track consigned-product status. | Consign product. Support tracking and notification consigned-product status. | DucHC |
| Unit testing. | Create and perform unit testing for price suggestion and online payment function. | DanQT |
|  | Create and perform unit testing for price negotiation function. | PhucTQ |
|  | Create and perform unit testing for raise product on web and advanced search function. | HoangNH |
|  | Create and perform unit testing for consign product and tracking consigned-product status function. | DucHC |

Table 8: Phase 3: Implementation and Unit Testing

#### Phase 4: Integration and System Testing

| Task | Description | Author |
| --- | --- | --- |
| Integration Testing | Write test case and test for integrate functions. | DanQT, PhucTQ, HoangNH, DucHC |
| System Testing | Write test case and test for whole system. | DanQT, PhucTQ, HoangNH, DucHC |

Table 9: Phase 4: Integration and System Testing

#### Phase 5: Operation and Maintenance

| Task | Description | Author |
| --- | --- | --- |
| Installation Guide | Complete installation guide | DanQT, PhucTQ, HoangNH, DucHC |
| User’s Guide | Complete user’s guide | DanQT, PhucTQ, HoangNH, DucHC |

Table 10: Phase 5: Operation and Maintenance

### All Meeting Minutes

## Coding Convention

- Naming Convention:

  - For variable and function name: Camel case

  - For class name: Pascal case

- Code Examples

  - Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”. http://www.oracle.com/technetwork/java/codeconventions-150003.pdf

# Report No. 3 Software Requirement Specification

## User Requirement Specification

### Guest Requirement

A guest of this system has the following abilities:

- Consign product.

- Register.

- Login.

- Search product.

- Track consignment status or cancel consignment with consignmentID.

- Buy product.

### Customer Requirement

A customer of this system has the following abilities:

- Consign product.

- Register.

- Login.

- Search product.

- Track consignments status or cancel consignments.

- Buy product.

- Edit profile.

### Store owner Requirement

A store owner of this system has the following abilities:

- View consignment requests.

- View consignment request detail.

- Accept or refuse consignment request.

- View product status.

- Cancel consignments.

- Publish product on web.

- Pay consignor with online payment.

- View selling statistic.

- Edit profile.

### Admin Requirement

An admin of this system has the following abilities:

- Create new user.

- De-active user.

- Active user.

- Update user profile.

## System Requirement Specification

### External Interface Requirement

#### User Interface

- The guest and member’s graphics user interface is the GUI should be simple, clear, easy to understand so consignor can consign their items easier.

- The store owner’s graphics user interface should provide overall information for store owner.

#### Hardware Interface

#### Software Interface

#### Communication Protocol

### System Overview Use Case

Figure 2: HPS Overview Use Case

### List of Use Case

#### <Guest>Overview Use Case

Figure 3: <Guest> Overview Use Case

##### <Guest> Consign product

Use Case Diagram

Figure 4: <Guest> Consign product

Use Case Specification

| USE CASE – DHP01 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP01 | Use Case Version | 2.0 |
| Use Case Name | Consign product |  |  |
| Author | DucHC |  |  |
| Date | May 23, 2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest to consign product. Goal: - S+ send consign requests and receive id of consigned-product. Triggers: - Guest clicks “Consign” button. Preconditions: - N/A Post Conditions: - Success: Success page is shown. Guest will receive an id to track consigned-item’s status. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest clicks “Consign” link on header bar. Guest send consign command.; System shows with following information: - Product name: free text input, min-length: 5 characters, max-length: 50 characters, required. - Serial number: textbox. - Purchased date: datetime picker, default date: today, required. - Category: dropdown list option (liet ke 1 so category), raw data: from database, required. - Brand: free text input, min-length: 5 characters, max-length: 50 characters, required. - Description: textbox. - Product image: image, required. - Select image: button. - Change: button. - Remove: button. - Next: button.. 2; Guest inputs field and clicks “Next” button on “Product’s info” page. [Alternative 1, 2,3]; System calls “Suggest price” function to get basic price for product. System shows suitable stores for product based on category, calculates price of each store on “Choose store” page. Then this page will be shown with following information: - Store owner: table with columns - Name: text . - Address: text. - Reliability: text. - Price: text. - Choose: radio button . - Back: button. - Next: button. [Exception 1,2,3,4] [Alternative 4]. 3; Guest chooses a store and clicks “Next” button on “Choose store” page. [Alternative 5]; System navigates to “Personal info” page with following information: - Full name: textbox, min-length: 5 characters, max-length: 50 characters, required. - Delivery date: - “From” datetime picker, default date: today, required. - “To” datetime picker, default date: today, required. - Address: textbox. - Contact by: 3 radio buttons: “Phone”, “Email” and “Both”. - Phone: textbox. - Email: textbox. - Payment method: 2 radio buttons: “Cash” and “Credit card”. - Card number: textbox. - Card owner: textbox, min-length: 5 characters, max-length: 50 characters. - Back: button. - Consign: button. [Exception 5]. 4; Guest inputs fields and clicks “Consign” button. [Alternative 6,7,8,9,10,11]; Consigning requests are sent. Guest will be navigated to page with a successful message and a code to check consigned-item’s status. [Exception 6,7,8,9,10,11,12,13]. Alternative Scenario: No; Actor Action; System Response. 1; Guest clicks “Select image” button on “Product’s info” page.; Browse image in guest’s computer and upload on page.. 2; Guest clicks “Change” button on “Product’s info” page.; Browse image in guest’s computer and upload on page.. 3; Guest clicks “Remove” button on “Product’s info” page.; Remove image.. 4; System cannot find product with provided info. A message “We could not find your product. Store owner will check and price your product later.” will be shown on “Choose store” page.. 5; Guest clicks “Back” button on “Choose store” page.; System navigates back to “Step 1: Product’s info” page.. 6; Guest clicks “Phone” radio button on “Personal info” page.; “Phone” textbox will be shown and required. “Email” textbox will be hidden.. 7; Guest clicks “Email” radio button on “Personal info” page.; “Email” textbox will be shown and required. “Phone” textbox will be hidden.. 8; Guest clicks “Both” radio button on “Personal info” page.; Both “Phone” textbox and “Email” textbox will be shown and required.. 9; Guest clicks “Cash” radio button on “Personal info” page.; “Card number” textbox and “Card owner” textbox will be hidden.. 10; Guest clicks “Credit card” radio button on “Personal info” page.; “Card number” textbox and “Card owner” textbox will be shown and required.. 11; Guest clicks “Back” button on “Personal info” page.; System navigates back to “Step 2: Choose store” page.. Exceptions: No; Actor Action; System Response. 1; Guest clicks “Next” button on “Product’s info” page.; “Product name” is less than 5 characters or longer than 50 characters. Show error message: “Product name must be between 5-50 characters”.. 2; Guest clicks “Next” button on “Product’s info” page.; Purchased date is empty. Show error message: “Please choose a date”.. 3; Guest clicks “Next” button on “Product’s info” page.; “Category” is empty. Show error message: “Please choose a category”.. 4; Guest clicks “Next” button on “Product’s info” page.; No image is uploaded. Show message error: “Please upload an image of your product”.. 5; Guest clicks “Next” button on “Choose store” page.; No store is chosen. Show error message: “Please choose a store to consign”.. 6; Guest clicks “Consign” button on “Personal info” page.; “Full name” is less than 5 characters or longer than 50 characters. Show error message: “Full name must be between 5-50 characters”.. 7; Guest clicks “Consign” button on “Personal info” page.; “From” datetime picker is empty. Show error message: “Please choose from date”.. 8; Guest clicks “Consign” button on “Personal info” page.; “To” datetime picker is empty. Show error message: “Please choose to date”.. 9; Guest clicks “Consign” button on “Personal info” page.; “From” datetime picker is bigger than “To” datetime picker. Show error message: “From date must be smaller than to date”.. 10; Guest clicks “Consign” button on “Personal info” page.; “Phone” is empty. Show error message: “Phone is required”.. 11; Guest clicks “Consign” button on “Personal info” page.; “Email” is empty. Show error message: “Email is required”.. 12; Guest clicks “Consign” button on “Personal info” page.; “Card number” is empty. Show error message: “Credit card is required”.. 13; Guest clicks “Consign” button on “Personal info” page.; “Card owner” is empty. Show error message: “Card owner is required”.. Relationships: - Include use case Suggest Price. Business Rules: Back-end Quy trinh thực hiện use case này - Inputted value must - Guest should provide right information for system to check your product effectively. - system use amazon service to get full information of product based on what guest provide. - Those stores guest can choose to consign are based on category and brand that user chose. - Reliability of store is based on success consignments on total consignments that store had in history. - Store owner will contact and pay guest by personal info guest provide. |

##### <Guest> Track product Status

Use Case Diagram

Figure 5: <Guest> Track product status

Use Case Specification

| USE CASE – DHP03 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP03 | Use Case Version | 2.0 |
| Use Case Name | Track product status |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Guest Summary: - This use case allow guest to track product status by id. Goal: - View product’s current status. Triggers: - Guest clicks “Track product” button. Preconditions: - N/A Post Conditions: - Success: Successfully view product’s current status. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest clicks “Track product” button.; System navigates to “Track product” page with following information: - ID: textbox. - Check: button.. 2; Fill “ID” textbox.. 3; Click “Check” button.; System reload page and show product’s status with following information: - Image: text. - Product name: text. - Consigned-price: text. - Consign date: text. - Product status: text. - Product’s owner: - Name: text. - Address: text. - Phone: text. - Email: text. - Payment method: text. - Store owner - Cancel: button. [Exception: 1, 2]. Alternative Scenario: N/A Exceptions: No; Actor Action; System Response. 1; Click “Check” button.; ID is null. Show error message: “ID is required”.. Click “Check” button.; System cannot find product with provided id. Show error message: “We could not find product with this id”.. Relationships: - Extend to Cancel product (Guest clicks “Cancel” button). Business Rules: - Guest can only track product status by id. - Each time guest can only track a product. - Status is bigger than other texts. - When status is “Sold” or “Completed”, “Cancel” button will be disabled. |

##### <Guest> Cancel Product

Use Case Diagram

Figure 6: <Guest> Cancel product

Use Case Specification

| USE CASE – DHP05 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP05 | Use Case Version | 2.0 |
| Use Case Name | Cancel product |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Guest Summary: - Cancel a consign product process. Goal: - Successfully cancel consign product process. Triggers: - Guest clicks “Cancel” button. Preconditions: - Guest is at “Track product” page. - Guest is viewing a product status information. - Status of product is not “Sold” or “Completed”. Post Conditions: - Success: Product status is changed to “Canceled”. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest clicks “Cancel” button.; Product status is changed to “Canceled”.. Alternative Scenario: N/A Exceptions: N/A Relationships: - Extent to Track product status. Business Rules: - Guest can only cancel product before it’s sold. - When guest cancels before store owner gets product, consign product process will stop. - When guest cancels after store owner gets product, guest will be notified to take back product in a specific time. If after that time and guest doesn’t come to take back product, store owner will have it. |

##### <Guest> Search Product

Use Case Diagram

Figure 7: <Guest> Search product

Use Case Specification

| USE CASE – HPS001 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS001 | Use Case Version | 2.0 |
| Use Case Name | Search Product |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user to search product information by its name and category. Goal: - A list of products will be shown to user. Triggers: - User can search product to get product’s information. - User select category in combobox and inputs to a blank textbox then click search icon button. Preconditions: - User is in home page or category page. Post Conditions: - Success: Show search results which include a list of product. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User choose category of product in combo box.. 2; User inputs the product’s name into textbox.. 3; User clicks search icon button; [Exception 1] System will show a list of product as a grid and order by product name. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Search not found; System will show a message: “No result found.”. Exceptions: No; Actor Action; System Response. 1; The connection is lost.; Show error message: “No internet connection.”. Relationships: - Extending Use-cases: Extended by View Detail (Search keyword has the result and user click View Detail button in product item). Business Rules: - Search by product name and category. - All products with relative name which user inputted will be show. The results will show a list of product and order by product name. |

##### <Guest> View Detail

Use Case Diagram

Figure 8 : <Guest> View Detail

Use Case Specification

| USE CASE – HPS002 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS002 | Use Case Version | 2.0 |
| Use Case Name | Search Product |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user to view product detail information. Goal: - A product detail will be shown to user. Triggers: - User clicks View Detail button. Preconditions: - At least 1 product item available. Post Conditions: - Success: Show product detail information in detail page. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks View Detail button on product item.; System will show product information which contains: - Name: Label - Price: Label - Description: textarea - Image: image - Size: Label - “Add To Cart” button.. Alternative Scenario: N/A Exceptions: N/A Relationships: - Extending Use-cases: Extend from Search Product (Search keyword has the result and user click a result item). Extended by Add To Cart (User click “Add To Cart” button). Business Rules: - All detail of product will be displayed to user. |

##### <Guest> Add to Cart

Use Case Diagram

Figure 9: <Guest> Add to Cart

Use Case Specification

| USE CASE – HPS003 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS003 | Use Case Version | 2.0 |
| Use Case Name | Add To Cart |  |  |
| Author | HoangNH |  |  |
| Date | May 22, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user add product to their cart. Goal: - Product will be added in user’s cart. Triggers: - User clicks “Add To Cart” button. Preconditions: - User is in product detail page. Post Conditions: - Success: Show success message. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Add To Cart” button in product item.; System notify “Add successfully” to user. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Add To Cart” in product item which existed in User’s cart.; System notify “This product is existed in your cart”. Exceptions: N/A Relationships: - Extending Use-cases: Extend from Product Detail (Search keyword has the result and user click View Detail button in a product item). Business Rules: - If added product is exist then the product’s quantity is increment by 1. |

##### <Guest> Remove Product

Use Case Diagram

Figure 10: <Guest> Remove Product

Use Case Specification

| USE CASE – HPS005 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | HPS005 | Use Case Version | 2.0 |
| Use Case Name | Remove Product |  |  |
| Author | HoangNH |  |  |
| Date | May 23, 2015 | Priority | High |
| Actor: - Guest/Customer Summary: - This use case allows user delete product in their cart. Goal: - Product will be deleted in user’s cart. Triggers: - User clicks delete button to delete product in user’s cart. Preconditions: - User is in cart management page. - User’s cart has at least 1 product. Post Conditions: - Success: Show success message and Product will be deleted. - Fail: Show an error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks Delete button.; System show confirm message “Are you sure?”. 2; User clicks “OK” button.; System delete selected product in user’s cart. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Cancel” button.; System will cancel delete function.. Exceptions: Relationships: N/A Business Rules: - Product has been deleted will not appear in User’s cart. |

#### <Customer>Overview Use Case

Figure 11: <Customer> Overview Use Case

##### <Customer> Consign Product

Use Case Diagram

Figure 12: <Customer> Consign product

Use Case Specification

| USE CASE – DHP02 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP02 | Use Case Version | 2.0 |
| Use Case Name | Consign product |  |  |
| Author | DucHC |  |  |
| Date | May 23, 2015 | Priority | High |
| Actor: - Customer Summary: - This use case allows customer to consign product. Goal: - Customer sends consign requests successfully. Triggers: - Customer clicks “Consign” button on header bar. Preconditions: - User logged in as Customer. Post Conditions: - Success: Show success message. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Customer clicks “Consign” link on header bar.; System navigates to “Consign” page and “Product’s info” page is shown with following information: - Product name: textbox, min-length: 5 characters, max-length: 50 characters, required. - Serial number: textbox. - Purchased date: datetime picker, default date: today, required. - Category: dropdown list, raw data: from database, required. - Brand: textbox, min-length: 5 characters, max-length: 50 characters, required. - Description: textbox. - Product image: image, required. - Select image: button. - Change: button. - Remove: button. - Next: button.. 2; Customer inputs field and clicks “Next” button on “Product’s info” page. [Alternative 1, 2,3]; System calls “Suggest price” function to get basic price for product. System shows suitable stores for product based on category, calculates price of each store on “Choose store” page. Then this page will be shown with following information: - Store owner: table with columns - Name: text. - Address: text. - Reliability: text. - Price: text. - Choose: radio button. - Back: button. - Next: button. [Exception 1,2,3,4] [Alternative 4]. 3; Customer chooses a store and clicks “Next” button on “Choose store” page. [Alternative 5]; System navigates to “Personal info” page with following information: - Full name: textbox, min-length: 5 characters, max-length: 50 characters, required. - Delivery date: - “From” datetime picker, default date: today, required. - “To” datetime picker, default date: today, required. - Address: textbox. - Contact by: 3 radio buttons: “Phone”, “Email” and “Both”. - Phone: textbox. - Email: textbox. - Payment method: 2 radio buttons: “Cash” and “Credit card”. - Card number: textbox. - Card owner: textbox, min-length: 5 characters, max-length: 50 characters. - Back: button. - Consign: button. All field are automatically filled using customer profile and allow customer to change it. [Exception 5]. 4; Customer inputs fields and clicks “Consign” button. [Alternative 6,7,8,9,10,11]; Consigning requests are sent. Customer will be navigated to page with a successful message. [Exception 6,7,8,9,10,11,12,13]. Alternative Scenario: No; Actor Action; System Response. 1; Customer clicks “Select image” button on “Product’s info” page.; Browse image in Customer’s computer and upload on page.. 2; Customer clicks “Change” button on “Product’s info” page.; Browse image in Customer’s computer and upload on page.. 3; Customer clicks “Remove” button on “Product’s info” page.; Remove image.. 4; System cannot find product with provided info. A message “We could not find your product. Store owner will check and price your product later.” will be shown on “Choose store” page.. 5; Customer clicks “Back” button on “Choose store” page.; System navigates back to “Step 1: Product’s info” page.. 6; Customer clicks “Phone” radio button on “Personal info” page.; “Phone” textbox will be shown and required. “Email” textbox will be hidden.. 7; Customer clicks “Email” radio button on “Personal info” page.; “Email” textbox will be shown and required. “Phone” textbox will be hidden.. 8; Customer clicks “Both” radio button on “Personal info” page.; Both “Phone” textbox and “Email” textbox will be shown and required.. 9; Customer clicks “Cash” radio button on “Personal info” page.; “Card number” textbox and “Card owner” textbox will be hidden.. 10; Customer clicks “Credit card” radio button on “Personal info” page.; “Card number” textbox and “Card owner” textbox will be shown and required.. 11; Customer clicks “Back” button on “Personal info” page.; System navigates back to “Step 2: Choose store” page.. Exceptions: No; Actor Action; System Response. 1; Customer clicks “Next” button on “Product’s info” page.; “Product name” is less than 5 characters or longer than 50 characters. Show error message: “Product name must be between 5-50 characters”.. 2; Customer clicks “Next” button on “Product’s info” page.; Purchased date is empty. Show error message: “Please choose a date”.. 3; Customer clicks “Next” button on “Product’s info” page.; “Category” is empty. Show error message: “Please choose a category”.. 4; Customer clicks “Next” button on “Product’s info” page.; No image is uploaded. Show message error: “Please upload an image of your product”.. 5; Customer clicks “Next” button on “Choose store” page.; No store is chosen. Show error message: “Please choose a store to consign”.. 6; Customer clicks “Consign” button on “Personal info” page.; “Full name” is less than 5 characters or longer than 50 characters. Show error message: “Full name must be between 5-50 characters”.. 7; Customer clicks “Consign” button on “Personal info” page.; “From” datetime picker is empty. Show error message: “Please choose from date”.. 8; Customer clicks “Consign” button on “Personal info” page.; “To” datetime picker is empty. Show error message: “Please choose to date”.. 9; Customer clicks “Consign” button on “Personal info” page.; “From” datetime picker is bigger than “To” datetime picker. Show error message: “From date must be smaller than to date”.. 10; Customer clicks “Consign” button on “Personal info” page.; “Phone” is empty. Show error message: “Phone is required”.. 11; Customer clicks “Consign” button on “Personal info” page.; “Email” is empty. Show error message: “Email is required”.. 12; Customer clicks “Consign” button on “Personal info” page.; “Card number” is empty. Show error message: “Credit card is required”.. 13; Customer clicks “Consign” button on “Personal info” page.; “Card owner” is empty. Show error message: “Card owner is required”.. Relationships: - Include suggest price. Business Rules: - System uses amazon service to get basic price of product based on name and serial number customer provides. - “Reliability” attribute of store is based on number of successful consignments on total consignments that store had did in history. - Store owner will use information that customer provides in consignment, not in customer’s profile. - Even it is not customer who will deal with store owner in this consignment, this will be saved in customer’ history. |

##### <Customer> Track Product Status

Use Case Diagram

Figure 13: <Customer> Track product status

Use Case Specification

| USE CASE – DHP04 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP04 | Use Case Version | 2.0 |
| Use Case Name | Track product status |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Customer Summary: - This use case allow customer to track product status. Goal: - View product’s current status. Triggers: - Customer clicks “Track product” button. Preconditions: - User logged in as Customer. Post Conditions: - Success: Successfully view product’s current status. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Guest clicks “Track product” button.; System navigates to “Track product status” page with following information: - Product list: table with column: - Product name: text. - Consign date: text. - Consigned price: text. - Details: link.. 3; Click “Details” button.; System navigates to “Product status details” with following information: - Image: text. - Product name: text. - Consigned-price: text. - Consign date: text. - Product status: text. - Product’s owner: - Name: text. - Address: text. - Phone: text. - Email: text. - Payment method: text. - Store owner - Cancel: button. - Back: button. [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Click “Back” button.; System navigates to “Track product status” page.. Exceptions: N/A Relationships: - Extend from Cancel product (Guest clicks “Cancel” button). Business Rules: - Customer can view all consign products in history. - Status is bigger than other texts. - When status is “Sold” or “Completed”, “Cancel” button will be disable. |

##### <Customer> Cancel Product

Use Case Diagram

Figure 14: <Customer> Cancel product

Use Case Specification

| USE CASE – DHP06 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DHP06 | Use Case Version | 2.0 |
| Use Case Name | Cancel product |  |  |
| Author | DucHC |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Customer Summary: - Cancel a consign product process. Goal: - Successfully cancel consign product process. Triggers: - Customer clicks “Cancel” button. Preconditions: - User logged in as Customer. - User is at “Product status details” page. - Status of product is not “Sold” or “Completed”. Post Conditions: - Success: Product status is changed to “Canceled”. - Fail: Show error message. Main Success Scenario: Step; Actor Action; System Response. 1; Customer clicks “Cancel” button.; Product status is changed to “Canceled”.. Alternative Scenario: N/A Exceptions: N/A Relationships: - Extent to Track product status. Business Rules: - Customer can only cancel product before it’s sold. - When customer cancels before store owner gets product, consign product process will stop. - When customer cancels after store owner gets product, customer will be notified to take back product in a specific time. If after that time and customer doesn’t come to take back product, store owner will have it. |

#### <Store owner> Overview Use Case

Figure 15: <Store Owner> Overview Use Case

##### <Store Owner> View Request List

Use Case Diagram

Figure 16: <Store Owner> View Request List

Use Case Specification

| USE CASE – View Request List |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ01 | Use Case Version | 2.0 |
| Use Case Name | View Request List |  |  |
| Author | PhucTQ |  |  |
| Date | May 29, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - Show consignment request for current store. Goal: - Store Owner use this use-case to view list of consignment request. Triggers: - Store Owner click “Consignment” menu item in top navigation bar. Preconditions: - Store Owner has logged onto the system. Post Conditions: - Success: List of consignment request is shown. - Fail: List of consignment request is not shown. Main Success Scenario: Step; Actor Action; System Response. 1; Click “Consignment” menu item in top navigation bar.; Show consignment request list in table form include following information: - Product Name - Request Date - Consign Price - Transfer Date - Action [Exception 1]. Exceptions: No; Actor Action; System Response. 1; Store doesn’t has any consignment request; Show message “There is no consignment’. Relationships: - Included Use-case: N/A. - Extended Use-case: N/A. - Including Use-case: N/A. - Extending Use-case: View Request Detail. Business Rules: - Filter bar shall be shown on the top to help Store Owner find consignment faster. - List are sorted by on request date in reverse chronological order. The most recent request appears first in the list, while the oldest one appears last. - The list should help Store Owner indicate that which consignment has been viewed and which one has not been viewed. - The list should help Store Owner indicate that which consignment product was evaluated and which one was not. - The list should show Store Owner action for each consignment (accepted or refused). - The list should provide link to detail page for each consignment. |

##### <Store Owner> Normal Accept Request

Use Case Diagram

Figure 17: <Store Owner> Normal Accept Request

Use Case Specification

| USE CASE – Normal Accept Request |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ02 | Use Case Version | 2.0 |
| Use Case Name | Normal Accept Request |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use case allow Store Owner accept consignment request after the product is evaluated by amazon service. Goal: - Accept consignment request. Triggers: - Store Owner click “Accept” button on request detail page. Preconditions: - Store Owner has logged onto the system. - The consignment product’s price has been evaluated. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been accepted. - Fail: The consignment has not been accepted. Main Success Scenario: Step; Actor Action; System Response. 1; Click “Accept” button on request detail page.; Open “Consignment Accepting” dialog box show: - Consign Price: non-editable field - Accept: button - Close: button. 2; Click “Accept” button. [Alternative 1]; Show successful message: “Accepted successfully”. [Exception 1]. Alternative Scenario: No; Actor Action; System Response. 1; Click “Close” button.; Close “Consignment Accepting” dialog box Return to request detail page.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Accepted Fail”.. Relationships: - Included Use-cases: N/A - Extended Use-case: N/A - Including Use-case: N/A - Extending Use-case: N/A Business Rules: - Consign price was evaluated in use case Consign product. - System shall notify customer after consignment is accepted. - Store Owner shall be able to cancel accepted-consignment. |

##### <Store Owner> Accept Request and Set Price

Use Case Diagram

Figure 18: <Store Owner> Accept Request and Set Price

Use Case Specification

| USE CASE – Accept Request and Set Price |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ03 | Use Case Version | 2.0 |
| Use Case Name | Accept Request and Set Price |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use allow Store Owner accept consignment request while product cannot be evaluated by amazon service. Goal: - Accept consignment request. Triggers: - Store Owner click “Accept” button on request detail page. Preconditions: - Store Owner has logged onto the system. - The consignment product’s price has not been evaluated. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been accepted and consign price has been set. - Fail: The consignment has not been accepted. Main Success Scenario: Step; Actor Action; System Response. 1; Click “Accept” button on request detail page.; Open “Consignment Accepting” dialog box show: - Consign Price: require input field - Accept: button - Close: button. 2; Enter consign price. Click “Accept” button. [Alternative 1]; Show successful message: “Accepted successfully”. [Exception 1, 2]. Alternative Scenario: No; Actor Action; System Response. 1; Click “Close” button.; Close “Consignment Accepting” dialog box Return to request detail page.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Accepted Fail”.. 2; Enter wrong number format; Show message: “Wrong number format”.. Relationships: - Included Use-cases: N/A - Extended Use-case: N/A - Including Use-case: N/A - Extending Use-case: N/A Business Rules: - Consign Product is evaluated by Store Owner. - System shall notify customer after consignment is accepted. - Store Owner shall be able to cancel accepted-consignment. |

##### <Store Owner> Refuse Request

Use Case Diagram

Figure 19: <Store Owner> Refuse Request

Use Case Specification

| USE CASE – Refuse Request |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | PTQ04 | Use Case Version | 2.0 |
| Use Case Name | Refuse Request |  |  |
| Author | PhucTQ |  |  |
| Date | May 30, 2015 | Priority | High |
| Actor: - Store Owner. Summary: - This use case allow Store Owner refuse consignment request. Goal: - Refuse consignment request. Triggers: - Store Owner click “Refuse” button on request detail page. Preconditions: - Store Owner has logged onto the system. - The consignment has not been accepted or refused by Store Owner. - The consignment has not been cancelled by Customer. Post Conditions: - Success: The consignment has been refused. - Fail: The consignment has not been refused. Main Success Scenario: Step; Actor Action; System Response. 1; Click “Refuse” button on request detail page.; Open “Consignment Refusing” dialog box include: - Confirm message - Refuse: button - Close: button. 2; Click “Refuse” button. [Alternative 1]; Show successful message: “Refused successfully”. [Exception 1]. Alternative Scenario: No; Actor Action; System Response. 1; Click “Close” button.; Close “Consignment Refusing” dialog box. Return to request detail page.. Exceptions: No; Actor Action; System Response. 1; Show fail message: “Refused Fail”.. Relationships: - Included Use-cases: N/A. - Extended Use-case: View Request Detail. - Including Use-case: N/A. - Extending Use-case: N/A. Business Rules: - System shall notify customer after consignment is refused. - Store Owner shall be able to cancel refused-consignment until midnight of the third day after refuse. |

##### <Store Owner> Publish On Web

Use Case diagram

Figure 20: <Store Owner> Publish On Web

Use Case Specification

| USE CASE – DQT01 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT01 | Use Case Version | 2.0 |
| Use Case Name | Publish On Web |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner chooses one product to raise on website. Goal: - Successfully publish one product on web. Triggers: - Store owner click on link “In Inventory”. Preconditions: - Product status is “In Inventory”. Post Conditions: - Success: Product is raised on web and can be found by search function. Product status changes from “In Inventory” to “On Web”. - Fail: Product status still is “In Inventory”. Main Success Scenario: Step; Actor Action; System Response. 1; Store owner input product’s information to fields.; System checks input values. [Exception 1]. 2; Store owner clicks on “Publish” button. [Alternative 1]; System change product status to “On Web” and notify store owner. [Exception 2]. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner clicks on “Cancel” button.; System forwards to “Management Page”. No information is recorded.. Exceptions: No; Actor Action; System Response. 1; If inputted price is not valid.; System show notification and request store owner to enter a new one.. 2; Store owner confirms error and clicks on “OK” button.; Change product status unsuccessfully, system show error message on screen. System forwards to “Management Page”.. Relationships: N/A Business Rules: - Only product in “In Inventory” status can be published on web. - Value inputted in “Price” field must be positive number or “Call For Price”. |

##### <Store Owner> Return Product

Use Case diagram

Figure 21: <Store Owner> Return Product

Use Case Specification

| USE CASE – DQT02 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT02 | Use Case Version | 2.0 |
| Use Case Name | Return Product |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to cancel product consignment. Goal: - Successfully remove product from website. Triggers: - When store owner click on “Cancel” button. Preconditions: - Product status must not be “Sold” nor “Completed”. Post Conditions: - Success: Product status is changed to “Cancel” and product can not be found by Search function. - Fail: Product status keeps its current status (Can be “On Web” or “In Inventory”). Main Success Scenario: Step; Actor Action; System Response. 1; Store owner clicks on “Cancel” button.; System shows pop-up to confirm cancel request.. 2; Store owner clicks on “Yes” button. [Alternative 1]; System cancel consignment and show notification on screen.[Exception 1] System forwards to “Management Page”. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner clicks on “No” button.; System forwards to “Management Page”. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; Store owner confirms error and clicks on “OK” button.; Change product status unsuccessfully, system show error message on screen. System forwards to “Management Page”.. Relationships: N/A Business Rules: - Product status must not be “Sold” nor “Completed”. - Consignor must make a cancel request so store owner can cancel this consignment. |

##### <Store Owner> Pay Consignor

Use Case diagram

Figure 22: <Store Owner> Pay Consignor

Use Case Specification

| USE CASE – DQT03 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | DQT03 | Use Case Version | 2.0 |
| Use Case Name | Pay Consignor |  |  |
| Author | DanQT |  |  |
| Date | May 26, 2015 | Priority | High |
| Actor: - Store Owner Summary: - This use case allows store owner to pay consignor when product is sold. Goal: - Pay consignor when their product was sold. Triggers: - When store owner click on “Sold” link. Preconditions: - Product status must be “Sold”. Post Conditions: - Success: Product status is changed to “Completed”. - Fail: Product status still remains is “Sold”. No payment is completed. Main Success Scenario: Step; Actor Action; System Response. 1; Store owner enter needed information. [Exception 1]. Store owner clicks on “Next” button. [Alternative 1].; System shows payment information.. 2; Store owner clicks on “Transfer” button. [Alternative 2]; System calls payment services from Paypal Services. [Exception 2]. System shows confirm form.. 3; Store owner enter code given by Paypal to form and click “Submit”. [Alternative 3]. [Exception 3]; System processes payment. [Exception 4] System shows notification when done and forward to “Management Page”.. Alternative Scenario: Step; Actor Action; System Response. 1; Store owner clicks on “Cancel” button.; System forwards to “Management Page”. No information is recorded.. 2; Store owner clicks on “Cancel” button.; System forwards to “Management Page”. No information is recorded.. 3; Store owner clicks on “Cancel” button.; System forwards to “Management Page”. No information is recorded.. Exceptions: Step; Actor Action; System Response. 1; Details information is empty.; System shows notification and ask store owner to enter information again.. 2; Store owner clicks on “OK” button to confirm.; Process payment unsuccessfully, system shows error message on screen. System forwards to “Management Page”.. 3; Given code it not matched.; System shows notification and ask store owner to enter code again.. 4; Process payment unsuccessfully, system shows error message on screen. System forwards to “Management Page”.. Relationships: include use case “Process Payment”. Business Rules: - Given code is automatically generated by Paypal service. - Payment information must be in correct format and system will get those information from database. If store owner want to change his payment information, he must edit his profile before process payment. - Store owner can not change receiver’s information. |

#### <Admin> Overview Use Case

#### <Authenticated> User Overview Use Case

## Software System Attribute

### Usability

### Reliability

### Availability

### Security

### Maintainability

### Portability

### Performance

## Conceptual Diagram

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |

### Entity Relationship Diagram

Figure 23: Entity Relationship Diagram

# Report No. 4 Software Design Description

## Design Overview

<Tham khảo>

- This document describes the technical and user interface design of MSSC

- System. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.

- The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.

- The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.

- The database design describes the relationships between entities and details of each entity.

- Document overview:

  - Section 2: gives an overall description of the system architecture design.

  - Section 3: gives component diagrams that describe the connection and integration of the system.

  - Section 4: gives the detail design description which includes class diagram, class explanation, and sequence diagram to details the application functions.

  - Section 5: describe screens design.

  - Section 6: describe a fully attributed ERD.

  - Section 7: describe algorithms (HOW).

## System Architectural Design

<Kiến trúc hệ thống mà nhóm xây dựng: chú ý hình trên mạng là không chính xác tự vẽ sẽ là chính xác nhất, không sao chép, vay mượn và chế kí hiệu. Nếu dùng kí hiệu ngoài UML thì vui lòng ghi chú giải kí hiệu ngay cạnh hình vẽ.>

<Giải thích lý do tại sao lựa chọn mô hình này dựa trên SRS và Introduction của dự án đang thực hiện.>

<Mô tả các thành phần của kiến trúc theo dạng bảng, và sự tương tác giữa các thành phần theo kiến trúc.>

<Mô tả kiến trúc của từng thành phần trong ứng dụng nếu có.>

Ví dụ

Nếu ứng dụng làm web và mobile thì việc đặc tả theo mục 2.1 và 2.2

### Web application architecture description

<Mô tả cụ thể>

### Mobile application architecture description

<Mô tả cụ thể>

## Component Diagram

<Thể hiện góc nhìn hệ thống dưới sự tương tác của các thành phần component. Xem lại bộ quy ước kí hiệu của UML 2.0 trước khi vẽ các mối quan hệ cũng như hiểu rõ thiết kế để vẽ chính xác. Nếu tool không phù hợp thì nhóm nên dùng Paint để vẽ>

<Mô tả từng thành phần trong hình vẽ theo bảng biểu bên dưới.>

| Component dictionary: describe component |  |
| --- | --- |
| Component Name | Description |

## Detailed Description

### Class Diagram

<Hình thiết kế class diagram: tham khảo các mối quan hệ giữa các lớp trong đặc tả UML, nắm rõ về dependency, association, composition, aggregation, inheritance>

Lời khuyên là tự vẽ, tránh lệ thuộc công nghệ

<Mô tả từng thành phần component theo bảng biểu bên dưới.>

| Class dictionary: describe Class |  |
| --- | --- |
| Class Name | Description |

### Class Diagram Explanation

<Mô tả cụ thể cho các lớp>

Ví dụ

#### Role

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |

### Interaction Diagram

#### Tên Interaction Diagram

Summary: <Nên có phần tóm tắt trước 1 diagram nói về mục đích của diagram trước khi thể hiện hình vẽ>.

Ví dụ

##### <Member> View Friend List

Summary: This diagram shows how member views all contacts that include MSSC contacts and android cell phone contacts.

Figure 24: <Member> View Friend List

#### <Member> Payment

Summary: This diagram shows how members make payment for a booking.

Figure 25: <Member> Payment

## User Interface Design

<Chụp và mô tả màn hình>. Lưu ý phải đánh số đặc tả các control trên giao diện cùng với các thành phần trong ràng buộc

Ví dụ

### Guest Interface Design

#### Login

Figure 26: Login

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |

## Database Design

### Logical Diagram

<Thiết kế logical>

### Data Dictionary

<Mô tả về các thực thể>

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |

Table 11: Entity Data Dictionary

| Entity Name | Attribute | Description | Domain | Null |
| --- | --- | --- | --- | --- |

## Algorithms

<Các thành phần thuật toán mà nhóm đã áp dụng, chú ý không nhất thiết phải là thuật toán nổi tiếng mà có thể là cách tổ chức dữ liệu cũng như giải thuật do nhóm đang thực hiện ở bên trong hệ thống: ghi rõ bản chất, phân tích về độ phức tạp, nếu tham khảo phải ghi rõ nguồn>

Cách giải quyết hay cách áp dụng các qui trình nghiệp vụ hay cách chuyển đổi bài toán khi làm bằng tay - chưa áp dụng máy tính và chương trình để cho thấy việc áp dụng giải bài toán hay giải quyết vấn đề rồi chuyển đổi cách đó sang thành chương trình máy tính

Ví dụ

### Document Breakdown

#### Definition

Document breakdown is the way to break the document into many small parts. Each part has it own title and contents of it. And the final data has tree structure.

#### Define Problem

All content of document is quite difficute for manage so we must reconstruct structure of document for using.

#### Solution

To solve this problem, we should follow these steps:

- Convert (save) document DOCX file as html type by using Microsoft Word save as Web Filtered.

- Import both html file and directory that incluses all pictures of document.

- Using xpath to get data of html file as we need, include h1, h2, h3,…, image, text content,..

- Save them with structure as below:

-TitleA: contentA

---TitleA1: contentA1

------TitleA1.1: contentA1.1

------TitleA1.2: contentA1.2

---TitleA2: contentA2

#### Complexity

- In total, the complexity of this algorithm is

#### Flowchart

Figure 27: Breakdown document flow chart

### String Comparison

#### Define Problem

Given two strings. Calculate their matching percent.

#### Requirement

- Robustness to changes of word order: two strings which contain the same words, but in a different order, should be recognised as being similar.

- Language independence: the algorithm should work not only in English, but in many different languages.

#### Solution

- If a string contains many words, break it into a list of words.

- For each word, we find out how many adjacent character pairs are contained in it.

- Create a function pairs(s) which returns a list of adjacent character pairs of string s.

- Then, we use below formula to calculate matching percent.

#### Example

Calculate the matching percent of 2 strings: France and French.

- Upper case 2 strings:

  - France FRANCE.

  - French FRENCH.

- Break string into list of adjacent character pairs:

  - FRANCE

  - FRENCH

- Calculate its matching percent.

# System Implementation & Test

## Introduction

### Overview

<Mô tả tống quát mục đích test chủ yếu với thời gian và scope và số lượng nhân lực thì nhóm áp dụng phương pháp gì cho việc test>

Ví dụ

This section provides in detail all necessary information about implementation information and testing procedure of MSSC includes test plans, test cases, test result and risks estimations.

### Test Approach

<Phương pháp kiểm thử của nhóm : black box, white box ...>

## Database Relationship Diagram

### Physical Diagram

<Vẽ database khi cài đặt vật lý: chú ý bố cục cũng nhu kích thước cho dễ đọc thể hiện tôn trọng với người xem tài liệu>

### Data Dictionary

Mô tả thành phần theo bảng biểu bên dưới

| Data dictionary: describe content of all tables |  |
| --- | --- |
| Table Name | Description |

Table 12: Data Dictionary

| Table Name | Attributes | Description | Domain | Null |
| --- | --- | --- | --- | --- |

Table 13: Attribute Data Dictionary

## Performance Measures

<Cách nhóm ước lượng cũng nhu đo đạc hệ thống>

Ví dụ

### Clustering Performance

- Clustering is performed by running K Mean Algorithm which has complexity of : O(n * k * I * d)

  - n : number of points

  - k : number of cluster

  - I : number of iteration

  - d : number of attributes (3)

Clustering take almost the time of process that we can ignore the time needed to load data from database, digitalize data.

The speed of clustering will vary and increase dramatically when n increase. The purpose of this project is not about optimizing K-Mean Algorithm so it is accepted to let the process run till it completes.

Moreover, the clustering is designed to run by staff, wait time is acceptable.

## Test Plan

<Đưa ra kế hoạch test>

Ví dụ

The purpose of this section is to verify and ensure that MSSC meets its design specification and other requirements from user. The following part will describe which features to be tested and which will not.

### Features to be tested

<Tính năng sẽ kiểm thử>

### Features not to be tested

<Tính năng sẽ không kiểm thử>

## System Testing Test Case

<Nên vẽ các workflow tính năng sẽ test để dể hình dung, chú ý dàn trang in ngang, chú ý đánh số, ngày tháng, kết quả, không sao chép>

Ví dụ

Figure 28: Guest, Member Core Flow

### Guest Test Case

##### Search Event

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Software User’s Manual

## Installation Guide

### Setting up environment at server side

The following software must be installed into the server machine:

#### Hardware requirements

<Yêu cầu phần cứng server, chú ý xem lại các report trước để nhất quán>

#### Software requirements

<Yêu cầu phần mềm server, chú ý xem lại các report trước để nhất quán>

### Deployment at server side

<Mô tả quá trình triển khai lên server thực tế, gợi ý có thể gồm các bước sau, chú ý khi làm phải chụp hình cụ thể để hướng dẫn cũng như so sánh kết quả thành công>

#### Prepare deployment package

#### Configure Server before deploy

#### Deploy web application on server

### Setting up the environment at client side

#### Setting up for computer

<Ghi rõ phiên bản tối thiểu để sử dụng>

## User Guide

<Viết hướng dẫn sử dụng cho người dùng>

# Appendix

<Các thành phần tham khảo của tài liệu chú ý tham khảo thêm cách ghi tại http://www.khoahocviet.info/meresci/vi/meresci03d4.html>

Dùng chức năng Citation and Bibliography của MS Word, khỏi tham khảo chi mệt

IEEE. (1998). IEEE Std 830-1998: IEEE Recommended Practice for Software Requirements SpeciÞcations. IEEE Computer Society.

The Hollis Flea Market. (n.d.). Flea Market History. Retrieved 5 12, 2015, from The Hollis Flea Market: http://www.hollisflea.com